SETTLEGRAPH AI

BACKEND EXECUTION, PROJECT MANAGEMENT & API CONTRACTS

Complete implementation phases • Financial invariants • BankSim • AWS • Web & Flutter contracts

| Edition | 2.1 / 24 October 2026 |
| --- | --- |
| Implementation scope | One Go backend engineer; Next.js and Flutter clients |
| API source of truth | contracts/settlegraph-public.openapi.yaml |
| Status | Proposed specification and static fixtures — backend NOT yet built |

## Engineering principle

Simulated banks produce verifiable test observations. A deterministic Go reconciliation core checks payment relationships. AI investigates unresolved discrepancies, but only source evidence and authorized reviewers can support financial decisions.

## CONTENTS

•  Architecture and trust boundaries

•  PM charter, capacity, gate approvals, risk register and 22 action tickets

•  Phases 0–9, step-by-step with acceptance checkboxes

•  Financial invariants and test matrix

•  Web/Flutter API handoff and example payloads

•  All 49 planned HTTP operations

•  Copy-ready coding-agent execution instructions

Companion files: full machine-readable OpenAPI YAML, JSON schemas, SQL migrations, deterministic fixtures and validation scripts are supplied in the ZIP.

# ARCHITECTURE AT A GLANCE

## Figure 1

Figure 1 — Deployment and trust boundary: BankSim has a private database; SettleGraph consumes signed events and authorized provider reads.

## Figure 2

Figure 2 — Distinct financial matching stages; missing evidence becomes a case, not proof of money loss.

## Figure 3

Figure 3 — Cases are versioned and human-reviewed; new evidence does not secretly resolve them.

# PART I — PROJECT DELIVERY & EXECUTION CONTROL

# SETTLEGRAPH AI — PROJECT MANAGER DELIVERY PLAYBOOK

## Delivery control document for a solo backend engineer + Next.js + Flutter team

Version: 2.1 | Prepared: 24 October 2026 | Status: Planned; no Go application has yet been implemented in this pack
Sources of truth: BACKEND_IMPLEMENTATION_BLUEPRINT.md for behavior; contracts/settlegraph-public.openapi.yaml for public JSON/HTTP; contracts/banksim-internal.openapi.yaml for simulator APIs; the actual repository and passing tests for implementation status.

Project-manager's objective: Deliver one complete, truthful customer journey—simulated bank payment → independent signed observation → deterministic payment/settlement reconciliation → explainable discrepancy → human review → recovered settlement—before increasing breadth. No one is rewarded for a long endpoint list that does not work.

— — — — — — — — — — — — — — — — — — — — — — — —

## 1. Project charter and non-negotiable promise

Working product: SettleGraph AI is an evidence-backed payment monitoring and reconciliation application. It reads simulated financial-provider observations. BankSim is an independent testing system. SettleGraph does not move real funds, connect to real bank accounts, assert real-time bank balances, or declare funds stolen.

Sponsor / decision owner: Project lead (you). Backend DRI: Project lead until reassigned. Web DRI: Next.js developer. Mobile DRI: Flutter developer. AI/cloud DRI: Project lead. Agent: Executor; it does not own product decisions, modify scope silently, or mark tests passed without tool evidence. DRI means directly responsible individual.

Target users in demo: Merchant owner reviewing consolidated transaction status; finance reviewer investigating a missing settlement; hackathon judge controlling a deterministic fault scenario. All accounts and institutions are fictitious.

Success conditions at final demo:

1.  Clean deployment/clone starts the API, worker and BankSim and both Postgres DBs from documented setup.

2.  A merchant order and accepted payment from Bank A appear, with provider/source evidence and clear synthetic labels.

3.  A controlled delayed settlement plus complete source watermark opens one case, not a fabricated payment loss claim.

4.  Evidence-backed AI explanation (real Bedrock if accessible; explicitly labeled offline stub otherwise) links to real observation IDs; fabricated evidence is rejected by Go.

5.  Releasing settlement creates a new reconciliation run, updates the case to EVIDENCE_UPDATED, preserves old run/audit history, and allows reviewer resolution via versioned decision.

6.  Duplicate messages and out-of-order events do not double-count money; two tenant IDs cannot view each other's cases.

7.  Web and Flutter read the same state through the frozen HTTP contract. Judges can watch an end-to-end path, not disconnected mock screens.

Non-goals until the demo works: Real banking APIs, real transfers, KYC/PCI, full fraud scoring, multi-currency, production push notifications, mobile money withdrawals, Kafka/Kubernetes, bank-grade settlement rails, batch CSV fallback, dozens of provider-specific adapters.

— — — — — — — — — — — — — — — — — — — — — — — —

## 2. Project control: priorities, scheduling and capacity

### Priority bands

| Band | Meaning | Decision rule |
| --- | --- | --- |
| M0 — Demonstration spine | Truly necessary to perform one reproducible payment-to-investigation-to-recovery demo | Do now; cannot be deferred |
| M1 — Demo resilience | Recovery, adversarial tests, dual-client integration, observability, real Bedrock where allowed | Do after M0 works |
| M2 — Product breadth | Rich charts, all optional list/details, CSV fallback, wallet C, polish | Cut if M0/M1 at risk |

The full contract already labels 24 public operations P0, 11 P1 and 4 P2. That is a contract delivery target, not a 48-hour solo promise. Keep those route names and DTOs frozen. For a short event, implement only the subset needed by a single complete scenario, then complete remaining P0 operations if time permits. Return documented 501 NOT_IMPLEMENTED or omit undeployed routes in the running version; never return invented successful data as if implemented.

### Two scheduling envelopes

Envelope A — 48-hour event, one backend engineer: Aim for M0 vertical slice and a local guaranteed fallback demo. Target first end-to-end transaction by the first half of available engineering time; no production readiness claims. Defer optional analytics, CSV support, advanced AI and mobile write flows if ledger/reconciliation/integration is unstable.

Envelope B — 8 to 12 focused engineering days, one backend engineer: Cover all gates 0–8, 24 P0 operations, hardening and cloud smoke tests. These are planning assumptions, not elapsed-time estimates or promises. Re-plan against actual test progress and the event's real deadline.

Protected time: Reserve at least the final 15% of available work for integration stabilization, test replays and demo rehearsal. Declare feature freeze before that block. Do not start new features in the freeze window.

### Capacity reality

| Role | Focus | Can proceed before backend ready? | Deliverable required |
| --- | --- | --- | --- |
| Project lead / sole backend | Go modules, BankSim, DBs, reconciliation, APIs, worker, Bedrock, deploy | — | Runnable, tested services and deployment guide |
| Next.js engineer | Merchant dashboard, case list/detail, demo control room | Yes, using fixtures/ and OpenAPI | Web app switched screen-by-screen from mock to live API |
| Flutter engineer | My-cases list, case details/evidence, reviewer decision | Yes, using fixtures | Mobile app reads same live case IDs/versions as web |
| Implementation agent | One backend ticket per execution loop; tests and evidence | Yes, under backend lead | Small commits + gate report, not generic summary |

Rule: Do not assign BankSim's private evaluator endpoints or true ledger database to frontend/mobile clients. Only the demo control room goes through SettleGraph's role-checked public /v1/demo/* routes.

— — — — — — — — — — — — — — — — — — — — — — — —

## 3. Critical path and stop/go gates

flowchart TD

G0["G0: freeze OpenAPI + mocks + skeleton"] --> G1["G1: identity + tenant isolation"]

G1 --> G2["G2: BankSim ledger + transfer"]

G2 --> G3["G3: signed ingestion + durable inbox"]

G3 --> G4["G4: two-stage reconciliation + proof"]

G4 --> G5["G5: dashboard/cases + Next.js live"]

G5 --> G6["G6: AI evidence gate + review + Flutter"]

G6 --> G7["G7: fault replay + recovery"]

G7 --> G8["G8: release/optional AWS"]

G0 -.-> W["Web/Flutter build typed mocks in parallel"]

W --> G5

| Gate | What the PM must be shown | Go/no-go policy |
| --- | --- | --- |
| G0 | Clean clone/compose boot, /health/live, contract checker PASS, UI fixture handoff | No-go until contract names frozen and owners acknowledge |
| G1 | Auth 401/403/404 matrix, cross-tenant tests, request IDs and strict error shape | No-go if tenants can read each other's records |
| G2 | Balanced ledger, concurrency/no-overspend tests, scenario replay determinism | No-go if ledger can double-debit or imbalance |
| G3 | Valid/invalid HMAC, webhook replay 10x, outbox crash replay and cursor recovery | No-go if duplicate messages change money totals |
| G4 | Exactly two match stages, no amount-only matching, coverage/grace rules, versioned runs | No-go if AI or equal amounts can auto-confirm a match |
| G5 | Live web summary, transaction list, case detail and evidence; accurate freshness fields | No-go if mock data presented as live API |
| G6 | Fabricated evidence rejection; case version conflict 412; Flutter decision reflected on web | No-go if AI can alter financial evidence or bypass reviews |
| G7 | Normal/delayed/duplicate/outage replay tests with expected case histories | No-go if replay cannot reproduce final state |
| G8 | Exact startup/rollback/deploy steps, secrets outside repo, cloud budget alerts, smoke evidence | Release only the tested configuration; local demo remains available |

No skipping gates. A gate can be rescheduled or narrowed through a documented scope change, but its money and security invariants cannot be waived.

— — — — — — — — — — — — — — — — — — — — — — — —

## 4. Executable project backlog — tickets, dependency and acceptance

IDs below are stable work-order identifiers for agent prompts. The detailed behavior is in the blueprint; the source contracts remain normative. An agent must not invent alternative routes or response fields.

### Sprint 0 — Contracts and runnable foundation

SG-001 — Repository bootstrap · Owner: Backend · Depends: none · M0

•  Build Go module containing cmd/api, cmd/worker, cmd/banksim; modular packages and Makefile targets.

•  Add two separate PostgreSQL services and deterministic env examples; omit all credentials from commits.

•  Accept: Clean checkout builds three binaries, go test ./..., go vet ./..., docker compose up starts health.

SG-002 — Freeze HTTP schemas and samples · Owner: Backend + both client DRIs · Depends: SG-001 · M0

•  Commit two OpenAPI YAMLs, JSON schemas, sample fixtures, API changelog.

•  Give Next.js and Flutter developers the signed-off endpoint table, headers, roles, Money DTO and versioning rules.

•  Accept: python validation/validate_pack.py passes; both clients render a fixture; written acknowledgment recorded.

SG-003 — Data migrations and seed strategy · Owner: Backend · Depends: SG-001 · M0

•  Apply separate db/001_settlegraph.sql and db/001_banksim.sql; implement migrations-up command and deterministic scenario seed.

•  Accept: Fresh empty databases migrate; rerunning migrations is safe; seed yields reproducible logical initial state.

### Sprint 1 — Identity and financial simulation

SG-004 — API middleware, identity, tenancy · Owner: Backend · Depends: SG-002, SG-003 · M0

•  Implement demo JWT/access code, org memberships, role matrix, structured errors, request IDs, strict JSON, deadlines.

•  Accept: 401 invalid token, 403 insufficient role, 404 foreign tenant resources, 400 malformed JSON; no leaked secrets.

SG-005 — BankSim balanced journal and balances · Owner: Backend · Depends: SG-003 · M0

•  Implement accounts, opening equity, journals, postings, DB lock discipline; ETB as signed int64 minor units.

•  Accept: Every journal sum=0; insufficient funds leave balances unchanged; 100 concurrent attempts cannot overspend.

SG-006 — BankSim transfer/settlement lifecycle · Owner: Backend · Depends: SG-005 · M0

•  Implement CREATED → ACCEPTED → SETTLEMENT_PENDING → SETTLED and terminal FAILED with invalid-transition rejection.

•  Accept: A synthetic 2,500 ETB payment and later settlement have correct postings; same idempotency key produces one financial effect.

SG-007 — Scenario controller · Owner: Backend · Depends: SG-006 · M0

•  Implement deterministic seed/virtual clock; normal_flow, delayed_settlement first; other faults after vertical slice.

•  Accept: Advance with stale expected_step is 412; scenario repeat yields same logical events independent of generated IDs.

### Sprint 2 — Independent observation and reconciliation

SG-008 — Signed BankSim provider events · Owner: Backend · Depends: SG-006 · M0

•  BankSim outbox events with stable event ID, delivery-attempt metadata, per-provider HMAC, provider cursor API.

•  Accept: Valid signature accepted; tampered/expired signature rejected; replay preserves stable event ID.

SG-009 — SettleGraph durable inbox · Owner: Backend · Depends: SG-004, SG-008 · M0

•  Authenticate webhooks, persist deduplicated raw/normalized observations, enqueue via transactional outbox.

•  Accept: 10 deliveries of identical event create exactly one logical observation; crash/restart safely replays.

SG-010 — Worker, retries, source coverage · Owner: Backend · Depends: SG-009 · M0

•  Implement worker job leases, retries, DLQ/local equivalent, cursors and provider complete_through watermarks.

•  Accept: Outage creates INCOMPLETE_SOURCE, not false missing funds; backfill restores coverage and no double-counting.

SG-011 — Matching stage A (order → payment) · Owner: Backend · Depends: SG-009 · M0

•  Exact verified ref, amount and currency with uniqueness and deterministic snapshot.

•  Accept: Missing/ambiguous ref creates no automatic match; same amount across unrelated orders never auto-matches.

SG-012 — Matching stage B (payment → settlement) · Owner: Backend · Depends: SG-010, SG-011 · M0

•  Separate evidence proof edge, grace time and adequate source watermark before an unobserved-settlement case.

•  Accept: Accepted is never rendered as settled; 1 minor-unit discrepancy is detected; settlement-first ordering converges.

SG-013 — Immutable run persistence + proofs · Owner: Backend · Depends: SG-011, SG-012 · M0

•  Persist run snapshots, match witness/checks, evidence references, unresolved fingerprints and timeline events transactionally.

•  Accept: Re-run doesn't rewrite history; run deduplication and unique allocations enforced under concurrency.

### Sprint 3 — Product APIs and AI

SG-014 — Dashboard + transaction read APIs · Owner: Backend · Depends: SG-004, SG-013 · M0

•  Implement summary with as_of, source coverage, accepted vs settled distinction; list/get payments and settlements.

•  Accept: JSON matches OpenAPI examples, pagination bound to tenant/filter, web shows real source freshness.

SG-015 — Case APIs and timeline · Owner: Backend · Depends: SG-013 · M0

•  List/get cases, evidence and immutable case events; one stable case per recurring discrepancy fingerprint.

•  Accept: Web and Flutter read same case; foreign tenant returns 404; late settlement becomes EVIDENCE_UPDATED.

SG-016 — Human review / concurrency · Owner: Backend + Flutter DRI · Depends: SG-015 · M0

•  Versioned case decisions and Idempotency-Key; If-Match optimistic locking; immutable audit.

•  Accept: Matching version resolves with reason, stale version 412, same retry creates one decision; Flutter/web agree.

SG-017 — Bounded AI investigator · Owner: Backend · Depends: SG-015 · M0

•  Build compact evidence bundle from permitted case IDs; Bedrock adapter with deterministic labeled offline fallback; validate schema and identifiers.

•  Accept: Fabricated evidence ID rejected; AI cannot set payment/settlement statuses, close case, or invoke transfer API.

SG-018 — Demo orchestration APIs · Owner: Backend + Web DRI · Depends: SG-007, SG-015 · M0

•  Implement role-gated public /v1/demo/* delegation (no BankSim admin secret in browser).

•  Accept: Authorized owner can create/advance scenarios; viewer cannot; request and response exactly match OpenAPI.

### Sprint 4 — Integration, hardening, release

SG-019 — All four fault scenarios · Owner: Backend · Depends: SG-010, SG-013, SG-018 · M1

•  Duplicate notifications, reordered data, settlement delay, provider outage and recovery; restore deterministic test state.

•  Accept: Four replay fixtures green, including old-run preservation and later settlement reconciliation.

SG-020 — Cross-client smoke · Owner: All active team members · Depends: SG-014, SG-015, SG-016, SG-018 · M0

•  Web controls scenario; dashboard shows observed payment; Flutter sees same case and resolves it.

•  Accept: One video/log trace with shared case ID, user ID, timestamps, response codes and no synthetic-vs-real ambiguity.

SG-021 — AWS deploy and safety controls · Owner: Project lead · Depends: SG-020 · M1

•  Enable cloud integration only after local tests; configure runtime secrets, scoped IAM, TLS, budget alarm, queues if supported.

•  Accept: Reproducible deployment, full smoke under cloud settings and tested local/offline fallback.

SG-022 — Demo hardening / final acceptance · Owner: Project lead · Depends: SG-019, SG-020 (SG-021 only if cloud required) · M0

•  Freeze; clean scenario state; run all named tests; rehearse scripted demo; capture rollback/recovery commands.

•  Accept: Two back-to-back fresh-seed demonstrations complete; known limitations written; build tagged; no unverified claims.

### Backlog discipline

•  Do one ticket at a time with a branch named feat/SG-###-short-name or an isolated agent worktree.

•  Agent must return: code diff, executed command, test output, endpoint changes, known failures and next dependency.

•  Every ticket requires a reproducible test; a happy-path screenshot is not evidence of correctness.

•  PR acceptance: backend DRI reviews financial effects; web/Flutter DRIs review contract changes; failing tests block merge.

•  When a ticket is blocked, mark it BLOCKED and record an exact blocker; do not declare completion to keep the schedule attractive.

— — — — — — — — — — — — — — — — — — — — — — — —

## 5. Week/day and 48-hour tactical schedule

### Recommended 10-day delivery view (if preparation time allows)

| Day | Core outcome | Integration commitment | Review gate |
| --- | --- | --- | --- |
| 1 | SG-001/002/003: boot, migrations and API freeze | Both clients render mocks | G0 |
| 2 | SG-004/005: auth, journal | Web can log in with demo JWT | G1 partial |
| 3 | SG-006/007: transfer, scenario clock | Web scenario control layout | G2 |
| 4 | SG-008/009: HMAC callback + inbox | Web reads provisional payment fixture | G3 partial |
| 5 | SG-010/011: worker/coverage + order match | Reconciliation response contracts validated | G3 |
| 6 | SG-012/013: settlement stage, cases, proofs | Web cases switch from mock to real | G4 |
| 7 | SG-014/015/018: dashboard, cases, demo APIs | Web live end-to-end path | G5 |
| 8 | SG-016/017: human decision, bounded AI | Flutter live review path | G6 |
| 9 | SG-019/020/021: replay, fault matrix, optional AWS | Combined demo rehearsal | G7 |
| 10 | SG-022: freeze, hardening, final smoke | Complete stakeholder acceptance | G8 or local equivalent |

The above is an aggressive target, not a guarantee. If effort exceeds capacity, extend the schedule or reduce scope before weakening correctness.

### 48-hour compression plan (only if that is the actual event window)

| Timebox | Must achieve | Features explicitly at risk |
| --- | --- | --- |
| 0–6 hours | Boot, schema freeze, seeded demo auth and two DBs | Full Cognito auth, role administration |
| 6–16 hours | Minimal BankSim journal + one deterministic delayed settlement scenario | Third bank/wallet, broad bank APIs |
| 16–27 hours | Signed ingestion + simple durable job + exact two-stage matching | Full SQS cloud plumbing, fancy heuristics |
| 27–36 hours | Dashboard + case read, basic AI evidence summary, mock-ready Flutter | Deep analytics and all P1 operations |
| 36–42 hours | Late settlement recovery, duplicate replay and case audit | Fourth scenario if unstable |
| 42–48 hours | Freeze, tests, repeated demo and contingency | Any new feature |

Escalation trigger: If there is no real end-to-end BankSim → inbox → matching trace by halfway through the available development time, cut optional scopes and use deterministic local delivery instead of attempting cloud infrastructure first.

— — — — — — — — — — — — — — — — — — — — — — — —

## 6. Contract management — frontend and mobile must not wait

### Public-client agreement

•  Public source: contracts/settlegraph-public.openapi.yaml with 39 defined operations (24 P0, 11 P1, 4 P2); BankSim internal contract has 10 operations. A contract definition does not mean the endpoint is implemented.

•  GET /health/live and GET /health/ready support deployment checks; POST /v1/demo/sessions is demo-only.

•  All tenant calls require Authorization: Bearer <jwt> and X-Organization-Id; never trust organization role from a client-supplied body.

•  Money JSON is { "minor_units": "250000", "currency": "ETB" } for 2,500 ETB; avoid JS floating-point calculations.

•  Async create typically returns 202; clients poll resource GET; do not assume webhook/worker completion synchronously.

•  Case mutation has Idempotency-Key and If-Match: "<version>"; 412 means refresh the case and re-evaluate.

•  All “Bank A/Bank B” sources, source attestations and demo totals visibly say simulated; freshness watermarks must display clearly.

### Freeze-and-change rule

1.  Write the proposed change to docs/api-change-log.md: operationId, old/new schema, compatibility, client impact and test fixture impact.

2.  Update OpenAPI first and bump contract version (patch for compatible doc/optional addition; minor for additive endpoint; major for breaking changes).

3.  Regenerate/validate DTO mocks and sample fixtures.

4.  Notify both client developers in one brief handoff message including sample requests and the old/new field.

5.  Obtain client acknowledgment before merging any breaking change. Prefer additive compatibility to breaking changes.

### Daily integration contract

| By checkpoint | Backend delivers | Web verifies | Flutter verifies |
| --- | --- | --- | --- |
| G0 | Frozen YAML, login/dashboard/case fixtures | Dashboard mocks deserialize | Case fixtures deserialize |
| G1 | Demo JWT and /v1/me | Login and org selector work | Token+org request headers work |
| G3 | Synthetic payment exposed through API | Payment list component parses | No blocking backend dependency |
| G5 | Summary/cases/evidence live | Scenario-to-case demo works | Case list/detail live |
| G6 | Case decision and investigation | Web sees updated version and audit | Submit decision, handle 412 |
| G7 | Recovery case transition | Show before/after cases | Show updated case after refresh |

Frontend blocking SLA: If a client is blocked on a contract shape, backend DRI must respond by pointing to the exact operationId and fixture—not with an undocumented ad hoc payload. Client developers must not directly query databases or BankSim admin APIs.

— — — — — — — — — — — — — — — — — — — — — — — —

## 7. Data integrity and security quality plan

### Minimum testing pyramid

| Layer | Test type | Sample evidence |
| --- | --- | --- |
| Unit | Money arithmetic, state transitions, exact reference matching, evidence ID checks | go test ./internal/... with deterministic fixtures |
| Property/fuzz | Balanced postings, no negative balances, monotonic versions, no duplicate allocations | Fuzz/property run with logged seed |
| Integration | PostgreSQL transaction rollback, unique indexes, ledger concurrency, inbox/outbox, HMAC | Separate DB test instances, no mock transaction commits |
| Contract | OpenAPI response and error envelopes, auth headers, enums, timestamps | Schema validation + runtime HTTP snapshots |
| E2E | Two-bank scenario and settlement recovery, four fault modes | Scenario log with source event IDs and case ID |
| Security | Cross-tenant unauthorized reads, role escalation, replay attacks, secrets in logs | Negative tests and secret scan |
| Demo smoke | Clean-start two consecutive runs, Flutter and web agree on case | Saved steps and actual outputs |

### Highest-risk defects to guard against

1.  False financial match: exact amount/name is not sufficient; proof requires uniquely supporting references and tenant/snapshot-scoped evidence.

2.  Source outage mislabeled missing money: require complete complete_through watermark and grace-period cutoff; otherwise show incomplete evidence.

3.  Double debit or duplicate settlement: BankSim transactional ledger and idempotency enforced by the database, not only Go process memory.

4.  Duplicate webhook financial inflation: unique provider event key, inbox/outbox, worker de-duplication; test crash after DB commit and after queue send.

5.  AI hallucinated evidence: referential validation of all evidence IDs in case context, bounded JSON and role-limited actions.

6.  Cross-tenant leakage: composite owner checks and object-level authorization for every list/detail/mutation (including cursor filters).

7.  Misleading money wording: dashboard separates orders expected, payments accepted, settlements observed and provider freshness; no “live verified bank balance” claim.

8.  Timestamp and virtual-clock inconsistency: scenario elapsed virtual time is separate from webhook-delivery freshness. Use real delivery clock for HMAC, virtual time for scenario grace/due logic.

### Non-negotiable proof targets

•  0 incorrect automatically confirmed matches in the seeded adversarial fixture set; no claim of global production accuracy.

•  100 same-idempotency-key transfer attempts yield 1 financial effect.

•  Invalid HMAC rejects requests, without creating source observations.

•  10 identical webhook deliveries yield 1 normalized observation.

•  A foreign tenant's existing resource ID yields 404 (no sensitive details).

•  A stale review decision gets HTTP 412 and adds no audit decision.

•  Fabricated evidence ID in an AI output is rejected and changes no payment/case state.

•  Case history reflects both the earlier incomplete observation and the later settlement event.

— — — — — — — — — — — — — — — — — — — — — — — —

## 8. Risk register, triggers and mitigations

| Risk ID | Probability / impact | Trigger | Preventive or contingency action | Owner |
| --- | --- | --- | --- | --- |
| R-01 Scope overload with one backend engineer | High / Critical | No E2E trace at 50% of schedule | Freeze M2/M1; ship M0 spine; stop building provider breadth | Project lead |
| R-02 Bedrock model/region/account unavailable | Medium / High | Denied model invoke, quota exhausted | Offline investigator labeled STUB, preserve same JSON schema; retry cloud later | Backend |
| R-03 AWS billing surprise | Medium / Medium | Alarm or spend exceeds planned cap | AWS Budgets alarm, low traffic, short log retention, shutdown resources | Project lead |
| R-04 Ledger race / duplicate posting | Medium / Critical | Concurrency/property test fails | DB locks/constraints, fail gate G2, no public demo until fixed | Backend |
| R-05 Bank event signature or replay weakness | Medium / High | HMAC negative suite fails | Fail closed, replay window, per-provider secrets and stable event IDs | Backend |
| R-06 API drift breaks clients | High / High | Unannounced field/enum change | Freeze YAML; snapshots; changelog; two-client approval | Project lead |
| R-07 Partner developer unavailable | Medium / Medium | Web/mobile check-in missed | Keep core HTTP demo and a simple web status page; do not block finance engine | Project lead |
| R-08 Source coverage bug creates false loss | Medium / Critical | Case opens during provider outage | Require due+watermark; scenario test both states; fail G4 | Backend |
| R-09 Demo network fails | Medium / High | No AWS internet / connectivity | Fully local compose + deterministic stub and cached fixtures | Project lead |
| R-10 Unverified generated tests claim success | High / High | Agent reports PASS with no command output | Require test transcript, diff, commit SHA and precise skipped tests | Project lead |
| R-11 Exposed keys or test access code | Medium / Critical | Secret appears in client bundle/log/commit | Immediate rotate/revoke; secret scan; server-side demo config | Backend |
| R-12 Web/mobile inconsistent update order | Medium / Medium | UI shows stale case after settlement | Poll with version, case event timeline, invalidate caches on mutation | Client DRIs |

Escalation: Critical finance/security failures halt new features. Medium risks get mitigation within the next check-in. The PM owns the decision to shrink scope, not to weaken correctness.

— — — — — — — — — — — — — — — — — — — — — — — —

## 9. Communication and project rituals

Kickoff (20 minutes): Confirm realistic event duration, deployment mode, roles, exact MVP path, frozen operationIds and fixture handoff. Record agreement in docs/decisions/ADR-000.md.

Daily or every 4–6 hours during event (10 minutes): Each contributor reports Done / Evidence / Blocked / Next / Contract Impact. Ask for running code and test output, not percentages.

Backend handoff at each gate: Publish docs/implementation-progress.md with latest commit, gate status, tests run, counts, uncovered cases, deployed URL or local command, sample request and response. Client engineers switch a screen to real API only after endpoint runtime contract test passes.

Feature freeze meeting: Lock branch, approve demo script, run all critical tests, announce any intentional stub/cut feature and environment URL. Only defects that block M0 may change after freeze.

Status labels: NOT_STARTED, IN_PROGRESS, BLOCKED, CODED_NOT_TESTED, TESTED, ACCEPTED, DEFERRED. Never use DONE solely because an AI agent wrote code.

### A concise progress report template

Date/time (UTC):

Commit SHA / branch:

Ticket: SG-___  Status:

Gate: G___  Status: NOT_STARTED / PARTIAL / PASS / FAIL

Implemented paths/packages:

Tests executed (commands + PASS/FAIL counts):

Manual demo step verified (with request ID):

Contract diff: none / link

Known defects + severity:

Blocker / owner / next action:

Decision needed from PM:

### Scope-change decision record

Change ID: CR-___

Reason and deadline consequence:

Original commitment:

Proposed replacement/defer:

Finance/security invariant affected? (must be NO)

OpenAPI/fixture/client impact:

PM approval + timestamp:

— — — — — — — — — — — — — — — — — — — — — — — —

## 10. Demonstration plan: one auditable story in ~5 minutes

Preflight: Start services from clean state, verify both DBs and worker readiness, record a seed, reset scenario, ensure fake institutions labeled and AI mode shown (BEDROCK or OFFLINE_STUB).

| Time | Presenter does | System evidence shown |
| --- | --- | --- |
| 0:00–0:35 | Explain merchant receives payments from two fictitious banks | BankSim/SettleGraph clear separation and dashboard freshness |
| 0:35–1:10 | Create delayed-settlement scenario for 2,500 ETB | BankSim transfer accepted; one source payment observed |
| 1:10–1:50 | Advance virtual time and source completeness | Reconciliation stage A matched; stage B unresolved; one case opens |
| 1:50–2:35 | Open case and trigger investigator | Linked real observation IDs; AI hypothesis, not false verification |
| 2:35–3:10 | Duplicate same webhook 10x | Still one payment/observation and unchanged money totals |
| 3:10–4:00 | Release settlement and reconcile again | New run, old proof retained, case timeline EVIDENCE_UPDATED |
| 4:00–4:35 | Flutter reviewer resolves case | Web shows version update/audit record; stale write fails 412 in test |
| 4:35–5:00 | Answer architecture question | Balanced ledger, separate DBs, HMAC, inbox/outbox, evidence gate |

Backups: If AWS Bedrock is unavailable, run the same evidence schema through the labeled local stub. If cloud networking fails, run compose locally. If Flutter is unavailable, show the HTTP review action in a documented API client—state honestly that the mobile client was not integrated.

Demo outcome language: “The simulator created synthetic funds and simulated bank records; SettleGraph matched those records under explicit rules.” Never say “we moved money between actual banks.”

— — — — — — — — — — — — — — — — — — — — — — — —

## 11. Go / no-go release checklist

### Financial correctness

☐  BankSim journal is balanced on every posted transaction, including failure/retry conditions.

☐  Amount arithmetic never uses floating point for balances or matching.

☐  One customer transfer cannot be accepted twice via idempotent retry.

☐  Accepted ≠ settled; missing settlement requires due time and adequate source coverage.

☐  No AI suggested match can bypass deterministic verification.

### Security and isolation

☐  All org endpoints enforce membership and role checks.

☐  HMAC verification is constant-time, bounded by replay timestamp and payload size.

☐  Secrets are not in logs, fixtures, client apps or repository history.

☐  BankSim private evaluator truth API is not reachable by product credentials.

☐  CORS/transport/limits are configured for the demo origin and environment.

### Integration

☐  OpenAPI contract and mock fixtures validate; code responses align with schemas.

☐  Next.js demo uses real API for critical path and displays as-of/provider freshness.

☐  Flutter can load live case evidence and submit a versioned decision (unless declared cut).

☐  Two full end-to-end runs pass with fresh seeds and clear case timelines.

### Operating and presentation readiness

☐  All live cloud resources are within budget and shutdown instructions exist.

☐  Local offline fallback works without real-bank or AI credentials.

☐  One known-seed recovery demonstration is reproducible.

☐  Limitations and deferred endpoints are written; judges are never told stubs are real integrations.

☐  Final sign-off by project lead and both client DRIs.

— — — — — — — — — — — — — — — — — — — — — — — —

## 12. What the coding agent receives at the start of every ticket

Use this message in addition to AGENT_IMPLEMENTATION_INSTRUCTIONS.md:

You are implementing SettleGraph AI from a frozen specification.

Current ticket: SG-___, phase G___; implement ONLY the named ticket and direct prerequisites.

Treat BACKEND_IMPLEMENTATION_BLUEPRINT.md as behavioral source of truth.

Treat contracts/settlegraph-public.openapi.yaml and banksim-internal.openapi.yaml as normative HTTP contracts.

Treat PROJECT_MANAGER_DELIVERY_PLAYBOOK.md as delivery and acceptance control.

Do not invent production bank connectivity, mislabel simulator records as real, or silently change schemas.

Before coding: inspect repository, migrations, tests, current implementation-progress log and dependencies.

Implement in small commits. Every meaningful behavior needs failure-path tests.

Run static contract validation and the narrow tests; run full applicable Go/DB suite before declaring the ticket tested.

Provide a report with exact commands, observed output, changed files, API diffs, remaining failures and concrete next ticket.

If blocked: say BLOCKED with reason and suggested fallback. Never claim PASS without executing tests.

Never relax the ledger balance, idempotency, source coverage, tenant isolation or evidence-gate invariants to satisfy a superficial demo.

Master PM acceptance rule: The current milestone is complete only when the implementation is committed, the tests have actually run, the owning UI teammate has received the contract handoff, and the end-to-end observation agrees with the expected deterministic scenario.

# PART II — DETAILED BACKEND IMPLEMENTATION

# SETTLEGRAPH AI

## Solo-backend implementation blueprint and API handoff

Version: 2.0 — contract freeze candidate
Prepared: 24 October 2026
Audience: Backend implementation agent, Go engineer, Next.js engineer, Flutter engineer
Status: Proposed engineering specification. The endpoints and code described below are not yet implemented.
Primary deliverables: This document, contracts/settlegraph-public.openapi.yaml, contracts/banksim-internal.openapi.yaml, contracts/bank-event.schema.json, contracts/ai-investigation.schema.json, SQL migration starters, fixtures and validation scripts.

One-sentence target: A simulated customer pays a merchant through a simulated financial provider; SettleGraph independently observes that payment, matches it against an order and a settlement, identifies an injected delay or contradiction, creates an auditable case, and optionally uses Amazon Bedrock to explain the evidence without controlling payment state.

## 0. Read this before writing a line of backend code

### 0.1 The change in team composition

The three-backend-developer architecture has become a solo-backend architecture. Do not turn the simulator into a bank-core product. There are three Go executables but one Go repository: cmd/api, cmd/worker, cmd/banksim; they can share foundational Go packages and OpenAPI contracts but must not share BankSim financial data directly with SettleGraph business logic. Frontend and Flutter independently consume a frozen public HTTP contract.

### 0.2 MVP (must demonstrate)

☐  Demo owner signs in and selects a synthetic organization.

☐  BankSim exposes two fictitious banks (BANK_A, BANK_B) and optionally one wallet (WALLET_C). All institution names must be presented as simulated, never as real licensed institutions.

☐  An order of ETB 2,500.00 exists in SettleGraph's organization dataset.

☐  BankSim accepts a virtual transfer, debits the simulated payer, and later posts a settlement to the simulated merchant. Every journal posting is balanced.

☐  The BankSim provider connector publishes signed webhooks; SettleGraph deduplicates messages and stores immutable normalized observations.

☐  Two-stage reconciliation independently connects order→payment and payment→settlement; different statuses are not conflated.

☐  A delayed-settlement scenario produces one legitimate investigation case after the scenario's configured grace period.

☐  Bedrock or an explicitly labeled offline AI stub explains the available records using only stored evidence IDs; Go validates its output.

☐  Releasing the settlement changes the reconciliation outcome and preserves previous run history and investigation audit events.

☐  Next.js and Flutter can consume the same public API: web shows dashboard/transactions/cases; Flutter shows assigned cases and submits a human review decision.

☐  A deterministic replay proves duplicate notifications do not double-count funds.

### 0.3 Explicit exclusions (do not implement before demo works)

No real bank credentials; no real payments; no bank KYC; no real account aggregation; no payment disbursement; no fraud accusations; no ACH/SWIFT integration; no Kafka/Kubernetes/GraphQL; no unrestricted AI agent with write tools; no OCR; no multi-currency conversion; no automatic refunds; no full accounting package; no advanced split settlements. CSV importing is a secondary fallback, not the primary demo path. These exclusions are part of the plan, not missing specifications.

### 0.4 Non-negotiable correctness invariants

FIN-01: Money uses signed int64 minor units internally; HTTP encodes minor units as a decimal string to avoid JavaScript precision loss. ETB has two decimal places. Currency field remains explicit.

FIN-02: A BankSim journal is balanced: the sum of signed postings is exactly zero. All transfer acceptance and settlement state changes are atomic DB transactions. No simulated ledger balance can go negative for a payer account.

FIN-03: BankSim uses its own PostgreSQL database. SettleGraph has no SQL access to it; only provider-shaped read APIs and signed notifications.

FIN-04: Imported BankSim statements and signed callbacks are observations, not direct database ground truth. SettleGraph can show source-attested data in the simulator, but must not imply real-world bank confirmation.

FIN-05: Reconciliation is two-stage. Accepted payment != settled payment; case resolution != transfer settlement.

FIN-06: Never automatically match on equal amount or customer name alone. Ambiguous references produce AMBIGUOUS_MATCH with no confirmed allocation.

FIN-07: For a single reconciliation run, any eligible payment/settlement can be allocated at most once in the MVP. More complicated one-to-many allocations are deferred.

FIN-08: Queue delivery is at least once. Same webhook/event/message replayed ten times results in one financial observation and at most one logical output per reconciled ruleset snapshot.

FIN-09: Every tenant-owned query is filtered by organization membership; unrecognized IDs from other tenants return 404 and cannot be inferred through totals.

FIN-10: AI cannot modify payment facts, create matches, approve settlement, or close a case. Its output must be validated against the current case evidence snapshot; fabricated evidence IDs cause rejection.

FIN-11: Every human decision is version checked and audit-logged; manual closure does not change the financial record.

FIN-12: A demonstration's injected fault changes data availability and timing, not physical (simulated) ledger correctness unless a dedicated, labeled consistency test explicitly requests malformed external data.

### 0.5 Frozen conventions: everyone agrees before implementation

| Concern | Contract | |---|---| | REST base | /v1 for product endpoints; /health/live, /health/ready for checks | | Default content | JSON (application/json) | | Identity | Authorization: Bearer <JWT>; demo-only session minting behind access code | | Tenant | X-Organization-Id: <uuid> required on tenant-scoped product calls | | Mutation retry | Idempotency-Key: <8..128 chars> required on specified POSTs | | Optimistic update | If-Match: "<integer>"; missing => 428, stale => 412 | | ID | UUID; DB uuid; timestamps | RFC3339 UTC, e.g. 2026-10-24T09:30:00Z | | Money | { "minor_units": "250000", "currency": "ETB" } | | Pagination | limit (1–100), opaque cursor; response includes next_cursor or null | | Error | { "error": { "code", "message", "request_id", "details" } } | | Async | mutation => HTTP 202 with job/run resource; GET job/run until terminal state | | Roles | OWNER, ANALYST, REVIEWER, VIEWER | | Naming | snake_case JSON, camelCase/OpenAPI operation IDs, uppercase enum values | | Demo truth | BankSim private evaluator only; must not be returned in SettleGraph UI/API |

Breaking-change rule: Once frontend/mobile begins development, do not silently change property names, enums, or response structures. Modify the YAML contract first, regenerate client types, update sample JSON/contract tests, and communicate migration.

## 1. Architecture, trust boundaries, and repository

### 1.1 System shape

┌──────────────────────────── CLIENTS ────────────────────────────┐

│ Next.js Web (dashboard, cases, demo controls)    Flutter Review │

└──────────────────────────────┬──────────────────────────────────┘

│ JWT + X-Organization-Id

┌──────▼──────────┐

│ SettleGraph API │──────────────┐

└──────┬──────────┘              │

│                    Amazon SQS

SettleGraph DB                 │

▲                    Go worker

│                       │

observations ◄─────signed provider events

│                       │

reconciliation           Amazon Bedrock

▲

provider adapter  ◄─── BankSim provider API

│

CONTROL ONLY ◄──────── BankSim service

│

Separate BankSim DB

A scenario control request from the owner passes API → BankSim admin adapter; financial observations flow BankSim provider interface → SettleGraph inbox/worker. The API cannot use a BankSim internal ground-truth endpoint to cheat reconciliation.

### 1.2 Repository that a solo backend engineer should build

settlegraph/

go.mod

cmd/api/main.go

cmd/worker/main.go

cmd/banksim/main.go

internal/config/

internal/httpapi/           # routes, middleware, validated DTOs

internal/auth/              # demo JWT verifier, Cognito verifier interface

internal/tenancy/           # membership/role enforcement

internal/banksim/           # simulator ledger, scenarios, provider adapters

internal/provider/          # normalized event types + sync interface

internal/ingest/            # authenticated webhook inbox, dedup, validation

internal/reconcile/         # PURE deterministic match engine

internal/cases/             # state machine, decisions, events

internal/investigation/     # AI input, Bedrock adapter, output evidence gate

internal/reporting/         # dashboard projections

internal/jobs/              # outbox dispatcher, SQS processing, retry leases

internal/platform/          # DB, AWS clients, clock, logger, instrumentation

db/settlegraph/             # migratable SQL schema

db/banksim/                # separate migratable SQL schema

api/                       # copy of frozen OpenAPI YAML

contracts/                 # event and AI schemas

fixtures/                  # synthetic scenarios, golden expectations

tests/contract/ tests/integration/ tests/e2e/

deployments/compose.yaml

deployments/aws/           # IaC only after local MVP

Makefile

.env.example

Module rules: reconcile imports no AWS or HTTP packages; banksim cannot import internal/cases or product repositories; HTTP handlers never hold ledger rules; investigation has read-only evidence inputs; DB boundaries are enforced by separate DSNs and SQL users.

### 1.3 Sequence of the flagship demo

1.  Owner calls POST /v1/demo/scenarios/delayed_settlement/runs with an idempotency key.

2.  API delegates orchestration to BankSim admin endpoint; BankSim creates seeded accounts and a scenario run. It also generates the merchant's demo order in SettleGraph through a product-domain seed service before transfers begin.

3.  API returns a scenario run ID and step=0 to the web dashboard.

4.  Owner calls POST /v1/demo/scenario-runs/{id}/advance with { "expected_step":0 }. BankSim commits a balanced source debit and clearing credit and enqueues a signed PAYMENT_ACCEPTED webhook.

5.  Product webhook validates signature, deduplicates event, persists raw payload as a new observation in one DB transaction, writes reconciliation-job outbox entry, and ACKs.

6.  Worker runs reconciliation against the organization's scenario snapshot; order/payment can match but payment/settlement remains outstanding.

7.  Owner advances the scenario virtual clock beyond the stated settlement due period. New reconciliation generates SETTLEMENT_NOT_OBSERVED case. No funds-loss claim is made.

8.  Analyst triggers POST /v1/cases/{id}/investigations, and Bedrock generates a structured, evidence-linked hypothesis. Invalid output produces a visible FAILED AI job but leaves the case and financial state intact.

9.  Owner advances the scenario to settlement_released; BankSim posts balanced clearing debit/merchant credit and emits SETTLEMENT_POSTED.

10.  Worker normalizes, reconciles, links evidence, and marks the discrepancy as EVIDENCE_UPDATED (do not silently erase or automatically human-resolve the case).

11.  Flutter reviewer opens case, checks both versions of the evidence, resolves case with a reason and If-Match version, while web audit view shows history.

## 2. Phase 0 — Contract, local environment, and scope freeze

Objective: Frontend and Flutter begin with stable mocks; backend agent has concrete gates.

Implement

☐  Commit both OpenAPI YAML files and both JSON schemas exactly as supplied; label version 2.0.0-draft until first integration.

☐  Create root Go module; cmd/api, cmd/worker, cmd/banksim must compile even if initially skeletal.

☐  Add .env.example and fail-fast configuration checks, separate DB DSNs, safe demo defaults.

☐  Create docker compose with PostgreSQL product DB, PostgreSQL BankSim DB, API, worker, BankSim; local mode may substitute a PostgreSQL-backed job runner for AWS SQS behind an interface.

☐  Define roles, enums, money encoding, error envelope, case versioning, sample scenarios, timestamps, endpoint ownership.

☐  Set deterministic UUID/clock injection strategy for fixture tests; seed fixture has reproducible virtual time.

☐  Configure Make targets: make lint, make test, make test-integration, make migrate, make seed, make up, make down, make contract-check.

☐  Give generated TypeScript and Dart clients or typed mock service implementations to other developers; no silent breaking API changes.

Tests and acceptance gates

☐  YAML parses; each $ref, parameter, request/response component, error response, security scheme and operationId is valid and unique.

☐  JSON Schema validates supplied examples and rejects missing required event fields.

☐  go test ./... and go vet ./... pass; containers start from clean checkout.

☐  GET /health/live returns 200; GET /health/ready returns 503 until required dependencies are ready, then 200.

☐  All components use UTC in JSON and ETB integer minor units.

☐  Frontend and Flutter can render mock dashboard and case-detail JSON without backend availability.

Done when: Every process starts, contract is frozen, mocks parse, and another teammate can integrate without asking what field names mean. Do not start the ledger before this gate.

## 3. Phase 1 — Product foundation, identity, tenancy, and errors

Objective: Harden the API skeleton before writing transaction logic.

Implement

☐  /health/live and /health/ready; readiness checks PostgreSQL and required configuration, not Bedrock availability.

☐  Middleware: request ID; recover panics; structured logging (without token or full transaction descriptions); size/time limits; strict JSON decoder with unknown-field rejection on mutations; CORS allowlist; rate limiting for demo auth and expensive endpoints.

☐  Demo token endpoint POST /v1/demo/sessions, only when APP_MODE=demo, protected by DEMO_ACCESS_CODE and rate limit. Mint short-lived signed JWT with synthetic user subject; never ship demo signing key to production.

☐  JWT validation interface supports local demo verifier and future Cognito access-token verification (signature, issuer, token_use, client_id, expiry, key rotation).

☐  GET /v1/me returns user and organization membership(s).

☐  Authorization middleware verifies active membership for X-Organization-Id, and each route checks role; never trust a role from the client body/header.

☐  Product DB baseline tables: organizations, users, memberships, idempotency_requests, audit_events.

☐  Idempotency lookup scoped by (org_id, actor_sub, method, route_template, key) and request body hash. Persist original response for retries and return 409 on body mismatch.

Tests

☐  Missing bearer => 401; tampered/expired token => 401; valid token but unauthorized role => 403.

☐  Wrong organization ID, including another existing tenant, cannot access resources and does not leak identifiers or counts.

☐  Production mode rejects /v1/demo/sessions with 404 even if caller guesses the URL.

☐  Same idempotency key/body returns same status/body/resource ID. Same key/different body returns 409.

☐  Unknown JSON request properties return 400; malformed UUID => 400; oversized body => 413.

☐  Panic in handler returns 500 INTERNAL_ERROR with request ID and no stack trace to client.

Done when: Demo owner can sign in, GET /v1/me works, role and tenant isolation tests pass, and errors conform to OpenAPI.

## 4. Phase 2 — BankSim ledger, transfers, and scenario clock

Objective: A deterministic, financially coherent source of events separate from the product.

Implement

☐  Two institution identities (fictional Bank A and Bank B) with independent source IDs and account descriptions. Third fictitious wallet optional; do not duplicate code for each bank.

☐  sim_accounts: owner reference, institution, currency ETB, type CUSTOMER | MERCHANT | CLEARING | EQUITY, status.

☐  sim_journals + sim_entries: each posting includes signed minor units; each posted journal balances to exactly zero in one currency.

☐  Seed opening balances with matching equity counter-postings; payer's available balance is derived transactionally or maintained in a locked cache with exact journal correspondence.

☐  Transfer state machine CREATED -> ACCEPTED -> SETTLEMENT_PENDING -> SETTLED plus terminal FAILED. Invalid transitions rejected.

☐  On ACCEPTED, atomically debit payer and credit clearing liability/holding account. On SETTLED, debit clearing and credit merchant. Neither action is repeated if the same transfer request is retried.

☐  Scenario run has deterministic seed, virtual_now, step, merchant organization mapping and a private manifest of expected events. advance uses expected_step, so concurrent controllers cannot skip or replay a step accidentally.

☐  Four scripts: normal_flow, delayed_settlement, duplicate_webhook, provider_outage; faults affect notification delivery/provider visibility, not journal correctness.

☐  Use transactional outbox for provider events; event includes stable event ID and source sequence. Webhook delivery has separate attempt IDs, so the same event can be delivered twice legitimately.

☐  API to read provider transactions/settlements with cursor pagination, using machine credentials scoped to the relevant simulated institution.

☐  Private ground-truth endpoint accessible only to a test-evaluator credential, not product service credentials.

Tests

☐  Double-entry property: every posted journal sums to zero, including concurrent transfers and retries.

☐  Payer balance never becomes negative; insufficient funds => transfer FAILED with no debit.

☐  100 concurrent requests with one Idempotency-Key result in one transfer and exactly one accepted debit.

☐  100 distinct concurrent transfers cannot overspend one account (SELECT FOR UPDATE or equivalent lock strategy).

☐  A delayed webhook does not delay the BankSim ledger posting unless the scenario specifically delays settlement.

☐  advance with stale expected_step => 412; repeated identical idempotent advance returns original response.

☐  Two runs with same seed/scenario generate the same logical events and balances (IDs may differ; normalize IDs when comparing).

☐  Product DB user cannot connect to BankSim DB and BankSim's evaluator endpoint is forbidden to it.

Done when: A simulated 2,500 ETB transfer has balanced journal entries, visible provider events, scenario-state consistency, and isolated ground truth.

## 5. Phase 3 — Signed provider ingestion, durable inbox, and jobs

Objective: SettleGraph can safely consume a stream even with duplication, delay and process crashes.

Implement

☐  Contract: BankSim sends POST /v1/integrations/banksim/events with event ID, event payload JSON, delivery timestamp and HMAC-SHA256 signature over timestamp + "." + event_id + "." + raw_body. The receiver uses constant-time compare.

☐  Enforce timestamp freshness (e.g. +/- 300 seconds on delivery time, not event occurrence time), payload cap 256 KiB, allowlisted event types, known provider ID.

☐  Insert (provider_id, provider_event_id) into inbox_events UNIQUE; insert normalized immutable observations and outbox_events in the same PostgreSQL transaction. Only ACK after commit.

☐  On duplicate event, return 202 with duplicate:true, never insert another normalized observation. A new delivery attempt retains the event's stable identity.

☐  Outbox dispatcher safely publishes work to SQS; mark dispatch only after confirmed enqueue; if crash occurs before/after send, re-publish is safe.

☐  Worker processes via DB jobs lease with owner token, retry_count, next_retry_at and terminal status. SQS redelivery must not repeat a completed job.

☐  Backfill provider cursor: GET /provider/v1/institutions/{id}/events on startup or periodically; store cursor only after batch commit to recover missed callbacks.

☐  For webhook ordering, retain provider event sequence and effective occurrence time, recompute derived status rather than assuming arrival order.

☐  Recognize PAYMENT_ACCEPTED, SETTLEMENT_POSTED, REFUND_POSTED, TRANSFER_FAILED; the canonical model preserves original provider ref, source ID, payload hash, signed-source metadata, observed-at and occurred-at.

☐  Add observable metrics: ingest_ack_total, duplicate_event_total, invalid_signature_total, queue_lag_seconds, job_retry_total, dead_letter_total.

Tests

☐  Valid signature => 202. Wrong body/timestamp/HMAC/unknown provider => 401 or 400 as specified.

☐  Repeat the exact webhook ten times => one stored event and one logical observation.

☐  Crash after DB inbox commit but before HTTP response; retry preserves one observation.

☐  Crash after outbox send but before dispatcher ACK; SQS redelivery changes no financial totals.

☐  Receive SETTLEMENT_POSTED before PAYMENT_ACCEPTED; reconcile correctly once both exist.

☐  Provider outage causes a gap state and recovery by backfill; gaps do not become negative balances or a false claim of theft.

☐  Poison message goes to DLQ after configured attempts; monitoring warns and other events continue.

Done when: The ingestion and job pipeline is idempotent, crash-recoverable and deterministic under the four seeded faults.

## 6. Phase 4 — Pure reconciliation engine and financial proof

Objective: Reconcile independently of transport, AI, HTTP, and AWS; false-positive confirmed matches are unacceptable.

### 6.1 Implement the core as a pure Go domain package

☐  Model Order, PaymentObservation, SettlementObservation, Match, Ambiguity, ProofCheck, RunSnapshot and ReconciliationResult with Money{MinorUnits int64, Currency string}; no floats and no provider SDK imports.

☐  Enforce distinct ORDER_PAYMENT and PAYMENT_SETTLEMENT phases, each with independently counted results. The dashboard must not add their totals together.

☐  Derive stable canonical reference keys using documented provider adapter rules: trim, case-normalize and remove explicitly defined harmless separators only for candidate generation. Preserve original strings. Never strip arbitrary digits or invent customer identity matches.

☐  Build candidates with indexed lookups on tenant, provider, order reference, payment reference, amount, currency, timestamp range and scenario scope. Do not compare every record against every other record when indexable keys exist.

☐  Stage A: an order may match a payment only if the explicit normalized order reference agrees, amount and ETB currency agree, and the source record is an accepted payment. Stage B: a payment may match a settlement only if the explicit transfer/payment reference agrees and the amounts/currency agree. Both require uniqueness among eligible candidates.

☐  On multiple feasible candidates or conflicting references, produce AMBIGUOUS_MATCH; do not auto-select the first, nearest or AI-best-scoring candidate. The AI may offer hypotheses for manual follow-up but cannot generate a proof.

☐  Snapshot snapshot_cutoff, rules_version, involved observation IDs and source coverage. Sort inputs deterministically by (occurred_at, source_sequence, id) to make runs reproducible.

☐  Verify each proposed edge uses evidence IDs in the selected tenant/snapshot, valid stage transitions, exact integer amount and one-to-one uniqueness. Persist in one transaction with reconciliation_runs, match_edges, case_evidence, investigation_cases, and outbox_events.

☐  Create a proof witness containing checks, rule ID/version, source evidence IDs, hash of raw events, snapshot hash and amount. The proof establishes correspondence among available records, not actual custody of money.

☐  Re-run reconciliation on new evidence without overwriting previous runs. Create/append case timeline events through a stable discrepancy fingerprint. Do not create 100 duplicate cases for one enduring missing settlement.

☐  Open a missing-settlement case only when both virtual_now > settlement_due_at and source coverage is sufficient to justify an absence statement. When source unavailable, classify as SOURCE_UNAVAILABLE or INCOMPLETE_SOURCE, never confirmed loss.

☐  On late settlement, update case to EVIDENCE_UPDATED with a timeline event. Human decision RESOLVE closes the case. A different financial discrepancy can reopen through a new versioned event.

Recommended reference algorithm (implement behavior, not necessarily this code shape):

snapshot := loadEligibleOrdersPaymentsSettlements(tenant, scenario, cutoff)

orderCandidates := indexBy(orderReference, currency, amount, acceptedPayments)

for order in deterministicOrder(snapshot.orders):

candidates := filterByExactRule(order, orderCandidates)

if len(candidates) == 1 and not allocated(candidates[0]):

createOrderPaymentProof(order, candidates[0])

else if len(candidates) > 0: emitAmbiguity(order, candidates)

for acceptedPayment in deterministicOrder(snapshot.acceptedPayments):

matches := exactSettlementCandidates(acceptedPayment)

if len(matches) == 1 and not allocated(matches[0]):

createPaymentSettlementProof(acceptedPayment, matches[0])

else if len(matches) > 0: emitAmbiguity(acceptedPayment, matches)

else if passedGracePeriod(acceptedPayment) and sourceCoverageComplete():

openOrUpdateUnobservedSettlementCase(acceptedPayment)

transactionallyPersist(run, proofs, caseChanges, auditAndOutbox)

### 6.2 Tests, including negative cases

☐  Normal order/payment/settlement matches both stages with exactly two proof edges and no cases.

☐  Two identical 2,500 ETB payments for different references are distinguishable. Two same-value records with missing references remain ambiguous.

☐  Two settlements referencing one payment must not produce two confirmed matches.

☐  Amount mismatch of 1 minor unit produces a discrepancy, not rounding forgiveness.

☐  PAYMENT_ACCEPTED without bank settlement remains payment-observed, not settled.

☐  Settlement-first event followed by payment event produces correct result after re-run.

☐  Provider outage/incomplete cursor stops a “missing funds” conclusion and exposes incomplete coverage.

☐  Reconciliation of same input, cutoff and rules version produces equal normalized outputs independent of input ordering.

☐  Concurrent attempts to write the same run/matches cannot double-allocate; DB unique indexes reject it and handler reports a safe conflict.

☐  Historical run remains unchanged after late settlement; next run changes only derived view/case timeline.

☐  Cross-tenant payment ID referenced by an order is rejected before matching and during persistence.

Done when: go test ./internal/reconcile/... includes deterministic golden fixtures and property/fuzz tests; no known case matches solely by amount, customer name or model output.

## 7. Phase 5 — Public read model and frontend/mobile integration

Objective: Both client developers can build fully functioning UIs without knowing BankSim internals.

### 7.1 Implement contract-driven endpoints

☐  GET /v1/providers and GET /v1/accounts: provider health, source of evidence, last-observed times, optional observed balance. Never label a computed/imported amount as a verified real-world bank balance.

☐  GET /v1/dashboard/summary: distinct orders_expected, payments_accepted, settlements_observed, unmatched_payments, open_cases, provider coverage and as_of; monetary summaries are from one org and an explicit snapshot.

☐  GET /v1/dashboard/series: UTC from/to, granularity HOUR|DAY, deterministic bucket endpoints and non-overlapping time bounds. Limit range (e.g., 31 days hourly, 365 days daily) to avoid runaway queries.

☐  GET /v1/orders, GET /v1/transactions, GET /v1/settlements: list with opaque keyset cursor and detailed read endpoints. Filtering must occur before cursor pagination.

☐  POST /v1/reconciliation/runs: create async run with idempotency key; GET status and proof/matches, including snapshot_cutoff internally. Prevent duplicate run jobs for the same request hash while permitting explicit new runs after evidence changes.

☐  GET /v1/cases, case detail, evidence, event timeline and audit queries. Flutter uses GET /v1/cases?assigned_to=<current-user-id> for its review queue.

☐  Expose ETag: "<case.version>" on case detail and mutation responses; never use wall-clock timestamps for optimistic locking.

☐  Reuse shared DTO definitions generated or manually tested against contracts/settlegraph-public.openapi.yaml. UI components must consume those DTOs, not invent local equivalents.

☐  Add stable error codes and preserve X-Request-Id through async job correlation; return 404 for resource IDs belonging to another organization.

### 7.2 Dashboard semantics: this is a reconciliation view, not an online bank

| Metric | Exactly what it means | Dangerous interpretation to avoid |
| --- | --- | --- |
| orders_expected | Sum of merchant order amounts in selected scope | Total received funds |
| payments_accepted | Amounts of unique accepted payment observations | Settled in merchant bank |
| settlements_observed | Unique settlement observations visible in selected snapshot | Current live bank balance |
| unmatched_payments | Unique accepted payments lacking an eligible settlement match | Confirmed stolen/lost money |
| coverage.source_status | Whether expected data sources have reported through watermark | Authentication of uploaded data |

Tests and integration acceptance

☐  Swagger/editor loads YAML, a TypeScript and Dart client can deserialize sample responses, no undocumented enum case occurs.

☐  All pagination cursors are tenant-bound and query-bound; altering cursor or filters returns 400 INVALID_CURSOR.

☐  UTC boundary tests for daylight-saving-independent bucketing and half-open [from,to) range.

☐  E2E read flow: start scenario → advance → poll run → dashboard totals → open case → evidence timeline.

☐  Same tenant without proper role cannot assign/resolve even if the UI hides the button.

☐  API responses exclude full raw PII-bearing provider payloads; expose only public evidence display fields and SHA-256 hashes.

☐  Under a seeded 1,000-event workload, endpoints respond within the agreed performance budget in the team environment (target P95 under 1 s for GET reads; measure and publish actual hardware).

Done when: Next.js can implement its dashboard/case workbench and Flutter can implement a review queue using the HTTP contract only.

## 8. Phase 6 — Cases, human review, and Bedrock investigation

Objective: AI offers bounded, evidence-cited hypotheses; authenticated humans own case decisions.

### 8.1 Case state machine and authorization

☐  OPEN -> EVIDENCE_UPDATED -> RESOLVED; allow RESOLVED -> OPEN only through explicit REOPEN decision that creates a new versioned timeline event. A new settlement cannot silently close a case.

☐  Every case mutation uses If-Match: "version" and Idempotency-Key; stale version => 412, missing => 428, same mutation retry => persisted original response.

☐  OWNER/ANALYST: can assign. OWNER/REVIEWER (or assigned ANALYST, if role policy explicitly authorizes): can decide; VIEWER: read only. Server enforces this independent of UI.

☐  Use transaction: UPDATE investigation_cases SET version=version+1 WHERE organization_id=? AND id=? AND version=? + insert case_events + audit_events + outbox. Check affected rows == 1.

☐  Validate case resolution reason (5–2,000 chars), audit actor, timestamp, request ID and previous/new status. A manual resolution does not change match edges or bank source records.

### 8.2 AI investigation pipeline

☐  POST /v1/cases/{caseId}/investigations returns 202 investigation resource. Worker loads only the selected org's evidence IDs and builds a bounded evidence snapshot; never give model raw DB connection or money-writing tools.

☐  Send a structured, sanitized evidence packet with case_id, evidence_snapshot_hash, source refs, amounts, timestamps and coverage limitations; strip secrets and unnecessary personal data.

☐  Call Amazon Bedrock through a small interface (Investigate(ctx, evidence) -> InvestigationResult); select one supported model and budget maximum request size/output tokens. Offline stub must be clearly labeled OFFLINE_STUB and must never masquerade as Bedrock output.

☐  Ask for summary, hypotheses[], recommended_actions[], evidence_ids[], limitations[] using contracts/ai-investigation.schema.json and the supported structured-output method of the selected model. The JSON schema is a format gate, not an evidence/truth guarantee.

☐  Deterministically reject results citing evidence IDs outside this case's snapshot, unsupported transaction references, disallowed status claims, or prohibited conclusions like “funds stolen” without verified proof. Limit explanation length and number of actions after generation in Go.

☐  Persist provider/model identifier, invocation ID (redacted), latency, token use if available, prompt template version, snapshot hash, validation outcome and explanation for audits.

☐  Re-run after evidence change only as a new investigation version; prior AI result remains linked to its historical evidence snapshot.

☐  On Bedrock timeouts, throttling or unavailable model, mark investigation FAILED with retryable reason and keep financial reconciliation fully functional. No automated case decisions.

### 8.3 AI correctness tests

☐  Valid two-evidence answer passes schema and membership checks.

☐  Fabricated evidence ID, other-tenant evidence ID and changed snapshot all cause REJECTED; the case stays untouched.

☐  Prompt-injection text embedded in a provider description (e.g. ignore evidence rules) is treated as untrusted data; never affects tool permissions, code paths or authorizations.

☐  AI claiming SETTLED when there is no settlement observation is rejected or rewritten by an independent deterministic status presenter.

☐  Offline stub returns a recognizably different provenance enum and deterministic fixture output.

☐  A Bedrock API failure consumes a bounded retry budget and records safe failure status; no retries in an infinite hot loop.

☐  Concurrent If-Match decisions: one succeeds, other returns 412 and audit history is ordered.

Done when: A reviewer can inspect an AI hypothesis, trace every cited observation, and close a case without altering financial facts.

## 9. Phase 7 — Fault injection, exact replay, and audit demonstration

Objective: Prove SettleGraph is correct under unreliable delivery, not just happy-path data.

### 9.1 Reproducible simulator scenarios

| Key | Synthetic source behavior | Required product outcome |
| --- | --- | --- |
| normal_flow | One accepted 2,500 ETB payment and matching 2,500 ETB settlement | Two match edges; zero open cases |
| delayed_settlement | Payment accepted; settlement deliberately not posted until subsequent virtual step | Missing-settlement case only after grace time and complete source watermark; late settlement → EVIDENCE_UPDATED |
| duplicate_webhook | Same immutable event ID delivered twice with distinct delivery attempts | One observation; no duplicate money; duplicate metric increments |
| provider_outage | Simulated provider read API is temporarily unavailable and callbacks are held | INCOMPLETE_SOURCE, safe uncertainty; backfill on recovery, no fabricated settlement |

☐  A scenario run is a new immutable namespace; do not reset or delete earlier financial history to replay. Deterministic seed and virtual time remove flaky sleeps.

☐  Step advance accepts expected_step and idempotency key; simulate condition changes without mutating ledger history retroactively.

☐  Script each virtual step's actions (post journal, emit event, delay webhook, advance virtual clock, recover API, backfill) in fixtures/scenario-catalog.json so reviewers can predict the next action.

☐  Scenario controller is an admin-only capability, separate from merchant reconciliation. Normal tenants and mobile reviewer roles have no access to fault injection.

☐  Keep BankSim evaluation truth private. Test harness compares expected ledger transitions to product observations but product HTTP handlers cannot access ground truth.

☐  Inject process restarts during pending webhook, outbox publish, SQS delivery, worker transaction and AI retry; no double counting or lost committed jobs.

☐  Log a single correlation trace (scenario_run_id, provider_event_id, job_id, reconciliation_run_id, case_id) across components, excluding secrets.

Acceptance demonstration

☐  Judges can start a clean delayed scenario, advance one click at a time and see all states without waiting real minutes.

☐  The exact same scenario seed produces the same normalized outcomes when re-run.

☐  Duplicate webhook attempts are visible as delivery events but not duplicate financial events.

☐  Settlement recovery produces a second completed reconciliation run; prior case history and old proof remain readable.

Done when: An unedited screen recording of the entire flagship demo can be reproduced from a clean checkout using a documented seed.

## 10. Phase 8 — Hardening, delivery and optional AWS architecture

Objective: Deploy only after phase 0–7 end-to-end flow works locally. Keep an offline mode for hackathon failure recovery.

### 10.1 Security and privacy

☐  Configure credentials as environment variables or AWS Secrets Manager; no secrets in repository, images, source-controlled fixture files or frontend bundle.

☐  Use TLS for public endpoints, HMAC for provider webhooks, constant-time signature comparison, bounded timestamp skew and replay deduplication.

☐  Keep BankSim admin/evaluator interfaces off public routes; use separate credentials and security groups, not a shared master secret.

☐  Add resource-based tenant scoping on every query and mutation; test foreign IDs and foreign pagination cursors.

☐  Mask customer names, account numbers and full descriptions in request logs. Use synthetic data exclusively in demo.

☐  Restrict presigned S3 imports by content length/expiration/object key; verify actual object bytes/hash before parsing and never trust Content-Type alone.

☐  Sanitize CSV formula-like fields when exporting to Excel; bound record lengths, total file size and row count.

☐  Test invalid JWT, expired JWT, stale HMAC, body alteration, privilege escalation, SSRF-like URLs in descriptions and unsafe AI instructions in source text.

### 10.2 Cloud topology: intentionally economical

Hackathon target: A single small EC2 VM running three Go containers and two isolated PostgreSQL containers via Compose (private DB ports); Amazon Bedrock for AI; optional Amazon SQS for queued jobs and S3 for optional CSV uploads. This is a pragmatic demo deployment, not a recommended production hosting architecture. Use a dedicated test account/budget alarm, HTTPS ingress, AWS IAM instance role and minimum privileges. Verify cloud credits, model access and service availability before enabling paid services.

Production evolution: ECS/Fargate for independently scaled API and workers, managed PostgreSQL, encrypted S3, CloudWatch dashboards, IAM least privilege, real bank-approved integrations, data retention controls and formal security review.

Important implementation sequence: Worker processes durable PostgreSQL jobs before SQS integration; introduce a Queue abstraction and transactional outbox. Once SQS is enabled, consumers remain idempotent. SQS standard queues may deliver duplicates or out-of-order, so never rely on exactly-once transport semantics.

### 10.3 Deployment and operating checklist

☐  Separate .env.example and secure deployment config, with all keys documented but no actual values.

☐  Build reproducible Docker images with pinned Go major/minor version; health checks and readiness fail safely.

☐  make up && make migrate && make seed && make smoke works on a clean workstation.

☐  Deploy HTTPS endpoint; verify /health/live and /health/ready; validate allowed origins for Next.js and Flutter.

☐  Give frontend the exact base URL and access code distribution process through a secure channel; never put server signing key in public UI.

☐  Add CloudWatch or JSON logs with request/event/case IDs, job delay and error counts. Add budget alert and Bedrock request timeout.

☐  Run the four seeded scenarios on deployed environment; ensure operator can return to the offline local demo if cloud APIs fail.

☐  Record a 3–5 minute fallback video of the working synthetic demo before final presentation.

Done when: the backend deploy is accessible by approved clients, local mode remains runnable, and the core demo succeeds twice end-to-end after a clean restart.

## 11. Phase 9 — Optional, explicitly deferred items

Implement only if all gates above are green and the demo is reliable.

☐  CSV/S3 import fallback (GET/POST /v1/imports, /v1/imports/{id}/complete), safe parsing and per-row feedback.

☐  Extra fictional wallet provider as a third adapter.

☐  Notification feed for mobile (poll case timeline first; real push notifications later).

☐  AI-assisted ambiguous-reference suggestions kept behind human review (never deterministic match proof).

☐  Advanced allocation: installment payments, settlement batches, provider fees and refunds with explicit exact-sum reconciliation; these require new rules and tests, not heuristic fallbacks.

☐  True OAuth/Cognito production identity and automated real-provider integrations after authorized access and legal/security checks.

## 12. Backend implementation responsibility and dependency order

Since you are the sole backend owner, make work sequentially shippable. Frontend and Flutter engineers can still implement mocks independently from the same frozen contract.

Phase 0 contracts/mocks (parallel UI development starts)

│

Phase 1 security + tenancy

│

Phase 2 BankSim ledger + one happy-path transfer

│

Phase 3 webhook inbox + worker + outbox

│

Phase 4 pure reconciliation + proof

│

Phase 5 dashboard and case read endpoints

│

Phase 6 review + Bedrock (offline stub first)

│

Phase 7 fault replay and end-to-end tests

│

Phase 8 deploy + smoke test

└──────────── Phase 9 optional ONLY after passing all previous gates

### Change-control rule for coding agents

1.  Read README.md, this blueprint, contracts/settlegraph-public.openapi.yaml, contracts/banksim-internal.openapi.yaml, the schemas and fixture catalog before editing code.

2.  Implement one phase at a time. Do not mark a phase complete until its listed test gates pass; if a tool or external service is unavailable, record a blocker and continue only along the documented offline fallback.

3.  Add Go unit tests while implementing each domain service. Keep invariant tests deterministic; no sleep-based scenario tests.

4.  Run migration from empty DB, go test ./..., go vet ./..., contract validation and the phase-specific integration suite. Report actual commands and failures. Never claim tests were run when they were not.

5.  Preserve contract semantics. If a breaking API change is necessary, update YAML + mock examples + tests + a concise changelog in one commit, and notify both client developers.

6.  Protect domain boundaries: BankSim product API cannot read evaluator truth or private ledger tables, reconciliation must not call Bedrock, and AI may never write a case decision or money fact.

7.  Do not add Kafka, Kubernetes, separate per-bank services, a new programming language or extra infrastructure until a measured requirement justifies them.

## 13. Shared API endpoint map

Normative API source: contracts/settlegraph-public.openapi.yaml (39 HTTP operations); contracts/banksim-internal.openapi.yaml (10 operations). The tables below give frontend and Flutter developers a quick navigation map; the YAML defines full JSON request, response, path/query/header parameters, status codes and security.

| Client / consumer | Endpoints | Purpose |
| --- | --- | --- |
| Web + Flutter | POST /v1/demo/sessions; GET /v1/me | Demo login and memberships |
| Web | GET /v1/providers; /v1/accounts; /v1/dashboard/summary; /v1/dashboard/series | Provider coverage and dashboard |
| Web | GET /v1/orders[/{id}]; /v1/transactions[/{id}]; /v1/settlements[/{id}] | Financial event evidence |
| Web | GET/POST /v1/reconciliation/runs; GET /v1/reconciliation/runs/{runId}/matches; /v1/reconciliation/proofs/{id} | Runs, edges and proofs |
| Both | GET /v1/cases; /v1/cases/{caseId}; /evidence; /events | Case review and provenance |
| Both | POST /v1/cases/{caseId}/assign; /decisions | Human actions (role gated) |
| Both | POST/GET /v1/cases/{caseId}/investigations; GET /v1/jobs/{id} | Bounded Bedrock analysis |
| Web | GET /v1/demo/scenarios; POST /v1/demo/scenarios/{scenarioKey}/runs; GET/POST /v1/demo/scenario-runs/{scenarioRunId}[/advance] | Simulation control room |
| Provider webhook | POST /v1/integrations/banksim/events | Signed provider events (not user bearer auth) |
| Web fallback | GET/POST /v1/imports; GET /v1/imports/{id}; POST /v1/imports/{id}/complete | Deferred CSV fallback |
| Flutter | GET /v1/cases?assigned_to={user_id}; case evidence/events; POST /v1/cases/{caseId}/decisions | Focused mobile workflow |

### 13.1 Error, concurrency and polling examples

POST /v1/cases/22222222-2222-4222-8222-222222222222/decisions

Authorization: Bearer <access-token>

X-Organization-Id: 11111111-1111-4111-8111-111111111111

Idempotency-Key: review-case-2222-v3-20261024

If-Match: "3"

Content-Type: application/json

{"decision":"RESOLVE","reason":"The later settlement observation is verified in the synthetic source history."}

{

"error": {

"code": "VERSION_CONFLICT",

"message": "This case has changed; reload the current version.",

"request_id": "req-demo-019",

"details": { "expected_version": 3, "current_version": 4 }

}

}

Expected HTTP: 412 with the above error if If-Match: "3" is stale; 428 if missing. Case mutations return an updated case including a new version and ETag. Scenario advance uses expected_step in JSON plus idempotency key, returns 412 if another controller advanced first.

Polling: after starting a reconciliation run or investigation, wait for response 202, poll resource GET at about 1–2 seconds during demo, and stop when COMPLETED, FAILED or REJECTED (if applicable). Do not assume eventual messages arrive immediately. When opening cases, refresh timeline after state change, not by assuming an LLM answer is the event of record.

### 13.2 Frontend and mobile rules

•  Set Authorization: Bearer <jwt> and X-Organization-Id on every organization-scoped request. Login and health are exceptions; signed webhooks are machine-to-machine only.

•  Map money from decimal strings into presentation using integer/decimal libraries, never JS Number arithmetic on raw minor units. Display 250000 as 2,500.00 ETB.

•  Use as_of, last_observed_at and provider sync_status to label freshness. Display INCOMPLETE_SOURCE visibly; don't infer missing funds from an outage.

•  Use status enums exactly; handle unknown enum values defensively during development, but report contract drift.

•  Use shared Case.version for mutations and refresh on 412; HTTP-only demo auth can use a Next.js BFF or in-memory token and Flutter secure storage. Do not ship demo access code hardcoded into production builds.

•  A 404 may be either nonexistent or intentionally hidden cross-organization resource; show a generic not-found state.

•  Only show source_attestation=SIGNED_SIMULATED_PROVIDER as synthetic-bank attestation, never as real financial institution confirmation.

## 14. Test matrix and evidence required to declare "done"

| Test ID | Requirement | Minimal reproducible proof |
| --- | --- | --- |
| T-01 | Ledger balance | All POSTED journal sums = 0; no negative payer account |
| T-02 | Concurrent correctness | 100 same-key requests => 1 payment; 100 different-key attempts never overspend |
| T-03 | Auth/tenant | Org B payment/case ID inaccessible from Org A; all list counts isolated |
| T-04 | Webhook integrity | Invalid HMAC/time rejected; signed retries accepted once |
| T-05 | Replay idempotency | 10 duplicate notifications => 1 observation, 1 logical match |
| T-06 | Event reordering | Settlement first, payment later => correct recovered state |
| T-07 | Deterministic reconciliation | Same seed/cutoff/rules => same canonical match set |
| T-08 | Safe nonmatch | Equal amounts without unique refs => ambiguous, no auto-match |
| T-09 | Late settlement | Case opens only after grace/coverage; later EVIDENCE_UPDATED |
| T-10 | Source outage | Unknown state not reported as confirmed lost money; backfill recovers |
| T-11 | AI evidence gate | Fabricated/foreign ID rejected, no side effects on money/case decision |
| T-12 | Case race | Version-stale reviewer receives 412; one accepted audit event |
| T-13 | End-to-end scenario | Fresh demo login → scenario → 2 runs → case → AI → Flutter review |
| T-14 | Contract compatibility | All sample responses deserialize against both client models |
| T-15 | Deployment smoke | /health/ready good, TLS enforced, keys absent from logs |

Pass thresholds for demo: 0 incorrect automatically confirmed matches across the adversarial fixture set; 100% known injected fault types classified within seeded scenarios; duplicate replay creates no extra money; zero cross-org leaks in negative tests. Latency claims must come from measured runs, not the proposal. This fixture suite is a demo validation target, not proof of production-wide financial accuracy.

## 15. Final implementation sequence / release gates

•  Gate 0 — Contract ready: YAML, fixtures, Go skeleton and mock client parse checks.

•  Gate 1 — API secure: demo token, organization scoping, errors, health, migrations.

•  Gate 2 — BankSim correct: posted journal balanced, payer cannot overspend, deterministic transfer events.

•  Gate 3 — Ingestion durable: signed event, inbox uniqueness, crash replay, backfill.

•  Gate 4 — Finance correct: two independent match stages, proof, exact sum, no ambiguous auto-match.

•  Gate 5 — Clients unblocked: stable dashboard/orders/transactions/settlements/cases with pagination.

•  Gate 6 — Human+AI safe: bounded Bedrock analysis, evidence ID validation, versioned decision, audit.

•  Gate 7 — Replay reliable: all four seeded scenarios and recovery tests green.

•  Gate 8 — Deployable: cloud HTTPS, secrets/budgets/telemetry, two full smoke runs.

Stop rule: If time runs out, retain gates 0–5 plus delayed-settlement case and a clearly labeled offline AI explanation. Never bypass ledger/reconciliation correctness to make a flashy demo.

## 16. Specification limitations and handoff notes

This package is a build specification, not an implemented or tested Go service. The provided SQL migrations are strong starter schemas, but code is still required for ledger account locking, multi-row atomicity, tenant authorization, composite case evidence validation, idempotency request replay and transaction-safe case transitions. contracts/*.yaml are normative proposed HTTP contracts; this pack validates their structure and its JSON example fixtures but does not independently establish a running OpenAPI server. If your agent changes any contract, modify the source YAML, snapshots, validation script and both clients in the same change.

### Cloud references to verify during deployment

•  Amazon SQS standard queues: at-least-once delivery and possible out-of-order messages — https://docs.aws.amazon.com/AWSSimpleQueueService/latest/SQSDeveloperGuide/standard-queues.html

•  Amazon Bedrock structured outputs and supported schema subset/model selection — https://docs.aws.amazon.com/bedrock/latest/userguide/structured-output.html

•  Use live AWS account information for IAM permissions, Bedrock model availability/quotas and prices; do not assume a model is enabled in your chosen Region.

## 17. Solo-engineer release prioritization: P0/P1/P2

The public OpenAPI defines the full intended client contract, but implementing every operation in a 48-hour hackathon is not realistic for a single backend engineer. Each operation carries an x-implementation-priority extension; clients should build against fixtures for P1/P2 operations until implemented. No deployed endpoint may return successful placeholder data while pretending to be complete.

•  P0 = end-to-end core: 24 routes covering demo login, live/readiness, providers and summary, transactions and settlements, run creation/status/matches, cases and evidence, decision and AI investigation, scenario creation/advance, and signed event ingestion. Complete these first.

•  P1 = richer product: orders/detail, settlement detail, dashboard series, proof detail, audit listing, case assignment, deep investigation detail, account observations and other read screens. Implement only after the core experience works.

•  P2 = fallback: CSV/S3 import flows, unnecessary for the primary BankSim live-demo path.

UI engineers must not infer backend implementation status from the YAML alone; ask for the current docs/implementation-progress.md gate report. Start with local fixture responses, then switch screens individually to real P0 endpoints as they become available. If a P1 screen is needed for presentation, implement a narrow read-only endpoint with contract tests rather than weakening reconciliation or ledger correctness.

Realistic delivery approach: Divide work into milestones, not promises tied to an unknown hackathon duration. If the event is only 24–48 hours, use the deterministic offline investigator first, run the BankSim and SettleGraph databases locally, and prioritize one rehearsed delayed-settlement scenario. If more time is available, enable Amazon Bedrock and optional SQS/S3. The cloud deployment can be demonstrated as an architecture and partial integration if the fully tested local system is more reliable.

# PART III — FRONTEND & FLUTTER HANDOFF

# Frontend + Flutter API handoff

Contract status: Version 2.0.0-draft. Backend not implemented. All mock examples are synthetic. contracts/settlegraph-public.openapi.yaml is the normative schema.

## Runtime conventions

| Topic | Required behavior |
| --- | --- |
| Development URL | http://localhost:8080 (configurable in client environment) |
| Production URL | HTTPS URL provided after deployment, never assume public simulator address |
| Authentication | Login: POST /v1/demo/sessions with server-distributed X-Demo-Access-Code, then Bearer JWT |
| Organization | X-Organization-Id required for every tenant route; use membership returned from GET /v1/me |
| User role | OWNER controls demo and assignment; REVIEWER records decisions; VIEWER read only |
| Amounts | {"minor_units":"250000","currency":"ETB"} means 2,500.00 ETB |
| Case versions | Case.version → If-Match: "3" header on assign/decision; on 412 refresh case |
| Duplicate POST protection | Idempotency-Key unique per user action and reused on network retries |
| Asynchronous jobs | POST returns 202 resource → poll GET every ~1–2s until terminal result |
| Lists | Keyset pagination: limit, opaque cursor, response items + next_cursor |
| Provider freshness | Show last_observed_at and coverage.source_status; don't display "live bank" without authorization |
| Errors | HTTP error + { "error": {"code", "message", "request_id", "details"} } |

## Web application screen ↔ operationId mapping

| Page | Calls | MVP |
| --- | --- | --- |
| Login | createDemoSession, getMe | Yes |
| Overview dashboard | getDashboardSummary, getDashboardSeries, listProviders | Yes |
| Payment activity | listTransactions, getTransaction, listOrders, listSettlements | Yes |
| Recon runs | createReconciliationRun, listReconciliationRuns, getReconciliationRun, listRunMatches, getMatchProof | Yes |
| Cases inbox | listCases, getCase, listCaseEvidence, listCaseEvents | Yes |
| AI workbench | createInvestigation, listInvestigations, getInvestigation | Yes |
| Case assignment | assignCase, recordCaseDecision | Yes |
| BankSim control room | listDemoScenarios, createScenarioRun, getScenarioRun, advanceScenarioRun | Yes |
| Audit log | listAuditEvents | Yes |
| Upload fallback | listImports, createImport, getImport, completeImport | Only if time |

## Flutter screen ↔ operationId mapping

| Page | Calls | MVP |
| --- | --- | --- |
| Sign-in and org | createDemoSession, getMe | Yes |
| My cases | listCases?assigned_to=<me.id> | Yes |
| Case detail | getCase, listCaseEvidence, listCaseEvents | Yes |
| AI review | listInvestigations, getInvestigation | Yes |
| Decision | recordCaseDecision with If-Match and idempotency key | Yes |
| Summary | getDashboardSummary | Optional |

## End-to-end demo request flow

1. POST /v1/demo/sessions                         [X-Demo-Access-Code]

2. GET  /v1/me                                    [JWT]

3. GET  /v1/demo/scenarios                       [JWT + org, owner]

4. POST /v1/demo/scenarios/delayed_settlement/runs [JWT + org + idem, {seed:102}]

5. POST /v1/demo/scenario-runs/{id}/advance       [JWT + org + idem, {expected_step:0}]

6. GET  /v1/transactions                          [verify accepted payment]

7. POST /v1/demo/scenario-runs/{id}/advance       [expected_step:1]

8. GET  /v1/cases                                 [expect SETTLEMENT_NOT_OBSERVED after grace]

9. POST /v1/cases/{caseId}/investigations         [idem, {mode:"EVIDENCE_ANALYSIS"}]

10.GET  /v1/cases/{caseId}/investigations         [poll AI result]

11.POST /v1/demo/scenario-runs/{id}/advance       [expected_step:2]

12.GET  /v1/cases/{caseId}                        [EVIDENCE_UPDATED]

13.POST /v1/cases/{caseId}/decisions              [If-Match + idem, RESOLVE]

14.GET  /v1/cases/{caseId}/events                 [history retained]

Note: scenario advance and webhook delivery are asynchronous. Step 8 must poll the case list until the new reconciliation worker finishes; the UI must not assume that advance immediately means a case is present.

## Representative login

POST /v1/demo/sessions HTTP/1.1

X-Demo-Access-Code: <distributed-demo-code>

Content-Type: application/json

{"display_name":"Demo Owner"}

Response: see fixtures/demo-session-response.json.

## Representative dashboard response

See fixtures/dashboard-summary.json for an exact object matching schema DashboardSummary. It keeps orders_expected, payments_accepted, and settlements_observed separate. Do not add them to calculate "money in bank".

## Review request from Flutter

POST /v1/cases/44444444-4444-4444-8444-444444444444/decisions

Authorization: Bearer <JWT>

X-Organization-Id: 11111111-1111-4111-8111-111111111111

Idempotency-Key: mobile-resolve-case-4444-v3

If-Match: "3"

Content-Type: application/json

{"decision":"RESOLVE","reason":"The later synthetic bank settlement has now been verified in the source observations."}

Possible responses: 200 Case, 401 missing auth, 403 role denied, 404 inaccessible case, 409 idempotency hash mismatch, 412 stale version, 428 missing If-Match.

## TypeScript client implementation pattern

export type Money = { minor_units: string; currency: 'ETB' };

export type CaseStatus = 'OPEN' | 'EVIDENCE_UPDATED' | 'RESOLVED';

export async function apiGet<T>(path: string, token: string, orgId: string): Promise<T> {

const r = await fetch(`${process.env.NEXT_PUBLIC_API_BASE_URL}${path}`, {

headers: { Authorization: `Bearer ${token}`, 'X-Organization-Id': orgId },

cache: 'no-store',

});

const payload = await r.json();

if (!r.ok) throw new Error(payload.error?.message ?? `HTTP ${r.status}`);

return payload as T;

}

// For displaying money only: BigInt never converts via float.

export function formatEtb(v: Money): string {

const n = BigInt(v.minor_units);

const sign = n < 0n ? '-' : '';

const a = n < 0n ? -n : n;

return `${sign}${(a / 100n).toLocaleString('en-US')}.${(a % 100n).toString().padStart(2, '0')} ETB`;

}

These are usage sketches, not generated clients. For Next.js, prefer a secure backend-for-frontend session or an in-memory demo token; do not embed real signing keys or demo access code in public environment variables.

## Flutter client implementation pattern

class Money {

final String minorUnits;

final String currency;

Money.fromJson(Map<String, dynamic> j)

: minorUnits = j['minor_units'] as String,

currency = j['currency'] as String;

}

String formatEtb(Money m) {

final n = BigInt.parse(m.minorUnits);

final sign = n.isNegative ? '-' : '';

final a = n.abs();

final whole = (a ~/ BigInt.from(100)).toString();

final frac = (a % BigInt.from(100)).toString().padLeft(2, '0');

return '$sign$whole.$frac ETB';

}

Use secure storage for app access token, do not log it. For Flutter case decisions, send If-Match: '"${case.version}"', reuse idempotency key on network retries and refresh after 412.

## Contract change management

No silent field changes. Any change affecting operationId, URL, role, required header, JSON property, enum, status code, or money format is a contract change. Modify the YAML first, update example JSON and tests, send a concise migration note to both client engineers. If field addition is backward compatible, still announce its meaning.

# PART IV — ALL PLANNED API ROUTES

# Complete HTTP endpoint inventory and implementation schedule

Status: Proposed contract; no endpoints are implemented by this document. The YAML files under contracts/ are normative for request/response schemas, error payloads, security and parameter details.

Priority key: P0=first end-to-end demo; P1=rich product; P2=CSV import fallback. Web and Flutter can mock P1/P2 responses until implemented.

## Product API

### Health

GET /health/live — Process liveness
Operation: getLiveness · Success: 200 · Priority: P0 Response JSON schema: HealthStatus

GET /health/ready — Required dependency readiness
Operation: getReadiness · Success: 200 · Priority: P0 Response JSON schema: HealthStatus

### Identity

POST /v1/demo/sessions — Mint demo-only session token
Operation: createDemoSession · Success: 201 · Priority: P0 Request JSON schema: DemoSessionRequest Response JSON schema: DemoSessionResponse

GET /v1/me — Current user and organization memberships
Operation: getMe · Success: 200 · Priority: P0 Response JSON schema: UserProfile

### Providers

GET /v1/providers — Provider sync and availability status
Operation: listProviders · Success: 200 · Priority: P0 Parameters: X-Organization-Id* (header), limit (query), cursor (query) Response JSON schema: ProviderList

GET /v1/accounts — Known business account views
Operation: listAccounts · Success: 200 · Priority: P1 Parameters: X-Organization-Id* (header), limit (query), cursor (query) Response JSON schema: AccountPage

### Dashboard

GET /v1/dashboard/summary — Payment and settlement summary from observations
Operation: getDashboardSummary · Success: 200 · Priority: P0 Parameters: X-Organization-Id* (header) Response JSON schema: DashboardSummary

GET /v1/dashboard/series — Time bucket series
Operation: getDashboardSeries · Success: 200 · Priority: P1 Parameters: X-Organization-Id* (header), granularity (query), from* (query), to* (query) Response JSON schema: DashboardSeries

### Orders

GET /v1/orders — List known merchant orders
Operation: listOrders · Success: 200 · Priority: P1 Parameters: X-Organization-Id* (header), limit (query), cursor (query) Response JSON schema: OrderPage

GET /v1/orders/{id} — Get merchant order
Operation: getOrder · Success: 200 · Priority: P1 Parameters: X-Organization-Id* (header), id* (path) Response JSON schema: Order

### Transactions

GET /v1/transactions — List normalized accepted/failed/refunded payment observations
Operation: listTransactions · Success: 200 · Priority: P0 Parameters: X-Organization-Id* (header), limit (query), cursor (query), provider_id (query), scenario_run_id (query) Response JSON schema: TransactionPage

GET /v1/transactions/{id} — Get single payment observation
Operation: getTransaction · Success: 200 · Priority: P0 Parameters: X-Organization-Id* (header), id* (path) Response JSON schema: Transaction

### Settlements

GET /v1/settlements — List observed settlement records
Operation: listSettlements · Success: 200 · Priority: P0 Parameters: X-Organization-Id* (header), limit (query), cursor (query) Response JSON schema: SettlementPage

GET /v1/settlements/{id} — Get settlement observation
Operation: getSettlement · Success: 200 · Priority: P1 Parameters: X-Organization-Id* (header), id* (path) Response JSON schema: Settlement

### Reconciliation

GET /v1/reconciliation/runs — List reconciliation attempts
Operation: listReconciliationRuns · Success: 200 · Priority: P1 Parameters: X-Organization-Id* (header), limit (query), cursor (query) Response JSON schema: RunPage

POST /v1/reconciliation/runs — Queue a new deterministic reconciliation run
Operation: createReconciliationRun · Success: 202 · Priority: P0 Parameters: X-Organization-Id* (header), Idempotency-Key* (header) Request JSON schema: CreateRunRequest Response JSON schema: ReconciliationRun

GET /v1/reconciliation/runs/{runId} — Get reconciliation status and counts
Operation: getReconciliationRun · Success: 200 · Priority: P0 Parameters: X-Organization-Id* (header), runId* (path) Response JSON schema: ReconciliationRun

GET /v1/reconciliation/runs/{runId}/matches — Get evidence-backed matched edges
Operation: listRunMatches · Success: 200 · Priority: P0 Parameters: X-Organization-Id* (header), runId* (path), limit (query), cursor (query) Response JSON schema: MatchPage

GET /v1/reconciliation/proofs/{id} — Get checkable match proof
Operation: getMatchProof · Success: 200 · Priority: P1 Parameters: X-Organization-Id* (header), id* (path) Response JSON schema: MatchProof

### Cases

GET /v1/cases — List cases (including mobile assigned queue)
Operation: listCases · Success: 200 · Priority: P0 Parameters: X-Organization-Id* (header), limit (query), cursor (query), status (query), assigned_to (query), scenario_run_id (query) Response JSON schema: CasePage

GET /v1/cases/{caseId} — Get case summary with version
Operation: getCase · Success: 200 · Priority: P0 Parameters: X-Organization-Id* (header), caseId* (path) Response JSON schema: Case

GET /v1/cases/{caseId}/evidence — Evidence available at latest case version
Operation: listCaseEvidence · Success: 200 · Priority: P0 Parameters: X-Organization-Id* (header), caseId* (path), limit (query), cursor (query) Response JSON schema: EvidencePage

GET /v1/cases/{caseId}/events — Immutable case timeline
Operation: listCaseEvents · Success: 200 · Priority: P0 Parameters: X-Organization-Id* (header), caseId* (path), limit (query), cursor (query) Response JSON schema: CaseEventPage

POST /v1/cases/{caseId}/assign — Assign reviewer (role OWNER or ANALYST)
Operation: assignCase · Success: 200 · Priority: P1 Parameters: X-Organization-Id* (header), caseId* (path), Idempotency-Key* (header), If-Match* (header) Request JSON schema: AssignCaseRequest Response JSON schema: Case

POST /v1/cases/{caseId}/decisions — Record reviewer decision; financial truth unchanged
Operation: recordCaseDecision · Success: 200 · Priority: P0 Parameters: X-Organization-Id* (header), caseId* (path), Idempotency-Key* (header), If-Match* (header) Request JSON schema: ReviewDecisionRequest Response JSON schema: Case

### Investigations

POST /v1/cases/{caseId}/investigations — Queue read-only AI analysis for current evidence snapshot
Operation: createInvestigation · Success: 202 · Priority: P0 Parameters: X-Organization-Id* (header), caseId* (path), Idempotency-Key* (header) Request JSON schema: InvestigationRequest Response JSON schema: Investigation

GET /v1/cases/{caseId}/investigations — View AI investigation history
Operation: listInvestigations · Success: 200 · Priority: P0 Parameters: X-Organization-Id* (header), caseId* (path), limit (query), cursor (query) Response JSON schema: InvestigationPage

GET /v1/cases/{caseId}/investigations/{investigationId} — Retrieve evidence-gated AI result
Operation: getInvestigation · Success: 200 · Priority: P1 Parameters: X-Organization-Id* (header), caseId* (path), investigationId* (path) Response JSON schema: Investigation

GET /v1/jobs/{id} — Get async job status
Operation: getJob · Success: 200 · Priority: P1 Parameters: X-Organization-Id* (header), id* (path) Response JSON schema: Job

### Audit

GET /v1/audit-events — Read immutable audit trail
Operation: listAuditEvents · Success: 200 · Priority: P1 Parameters: X-Organization-Id* (header), limit (query), cursor (query) Response JSON schema: AuditEventPage

### Demo

GET /v1/demo/scenarios — List permitted simulator demonstrations
Operation: listDemoScenarios · Success: 200 · Priority: P0 Parameters: X-Organization-Id* (header) Response JSON schema: ScenarioList

POST /v1/demo/scenarios/{scenarioKey}/runs — Create fresh isolated seeded simulation run
Operation: createScenarioRun · Success: 201 · Priority: P0 Parameters: X-Organization-Id* (header), scenarioKey* (path), Idempotency-Key* (header) Request JSON schema: StartScenarioRequest Response JSON schema: ScenarioRun

GET /v1/demo/scenario-runs/{scenarioRunId} — Get scenario progress and virtual clock
Operation: getScenarioRun · Success: 200 · Priority: P0 Parameters: X-Organization-Id* (header), scenarioRunId* (path) Response JSON schema: ScenarioRun

POST /v1/demo/scenario-runs/{scenarioRunId}/advance — Advance a scenario by one deterministic step
Operation: advanceScenarioRun · Success: 200 · Priority: P0 Parameters: X-Organization-Id* (header), scenarioRunId* (path), Idempotency-Key* (header) Request JSON schema: AdvanceScenarioRequest Response JSON schema: ScenarioRun

### Ingestion

POST /v1/integrations/banksim/events — Ingest signed BankSim webhook
Operation: acceptBankSimEvent · Success: 202 · Priority: P0 Parameters: X-BankSim-Event-Id* (header), X-BankSim-Delivery-Timestamp* (header), X-BankSim-Signature* (header) Request JSON schema: BankEvent Response JSON schema: WebhookAccepted

### Imports

GET /v1/imports — [Fallback] List uploaded evidence
Operation: listImports · Success: 200 · Priority: P2 Parameters: X-Organization-Id* (header), limit (query), cursor (query) Response JSON schema: ImportPage

POST /v1/imports — [Fallback] Create S3 presigned import
Operation: createImport · Success: 201 · Priority: P2 Parameters: X-Organization-Id* (header), Idempotency-Key* (header) Request JSON schema: CreateImportRequest Response JSON schema: ImportUploadSession

GET /v1/imports/{id} — [Fallback] Get ingestion progress
Operation: getImport · Success: 200 · Priority: P2 Parameters: X-Organization-Id* (header), id* (path) Response JSON schema: Import

POST /v1/imports/{id}/complete — [Fallback] Verify uploaded blob and queue parser
Operation: completeImport · Success: 202 · Priority: P2 Parameters: X-Organization-Id* (header), id* (path), Idempotency-Key* (header) Request JSON schema: CompleteImportRequest Response JSON schema: Import

## BankSim internal simulator

### Simulator

GET /health/live — Simulator liveness
Operation: getBankSimHealth · Success: 200 · Priority: - Response JSON schema: HealthStatus

### Provider

GET /provider/v1/institutions — List institutions
Operation: listSimInstitutions · Success: 200 · Priority: - Response JSON schema: SimInstitutionList

GET /provider/v1/institutions/{institutionId}/events — Read source events for durable backfill
Operation: listBankEvents · Success: 200 · Priority: - Parameters: institutionId* (path), limit (query), cursor (query) Response JSON schema: EventPage

POST /provider/v1/transfers — Create synthetic payment (admin demo only)
Operation: createSimTransfer · Success: 201 · Priority: - Parameters: Idempotency-Key* (header) Request JSON schema: SimTransferRequest Response JSON schema: SimTransfer

GET /provider/v1/transfers/{id} — Get one synthetic transfer
Operation: getSimTransfer · Success: 200 · Priority: - Parameters: id* (path) Response JSON schema: SimTransfer

### ScenarioAdmin

GET /admin/v1/scenarios — List deterministic scenarios
Operation: listBankScenarios · Success: 200 · Priority: - Response JSON schema: ScenarioList

POST /admin/v1/scenarios/{scenarioKey}/runs — Start a new scenario
Operation: createBankScenario · Success: 201 · Priority: - Parameters: scenarioKey* (path), Idempotency-Key* (header) Request JSON schema: StartBankScenarioRequest Response JSON schema: ScenarioRun

GET /admin/v1/runs/{runId} — Scenario state
Operation: getBankScenario · Success: 200 · Priority: - Parameters: runId* (path) Response JSON schema: ScenarioRun

POST /admin/v1/runs/{runId}/advance — Advance exactly one scenario step
Operation: advanceBankScenario · Success: 200 · Priority: - Parameters: runId* (path), Idempotency-Key* (header) Request JSON schema: AdvanceScenarioRequest Response JSON schema: ScenarioRun

### Evaluator

GET /evaluator/v1/runs/{runId}/truth — Test-only simulator ground truth
Operation: getSimulationTruth · Success: 200 · Priority: - Parameters: runId* (path) Response JSON schema: EvaluationTruth

## Required shared headers

•  Authorization: Bearer <JWT> on product routes except /health/*, demo session creation and signed webhook.

•  X-Organization-Id: <uuid> on tenant-scoped product routes.

•  Idempotency-Key: <stable key> on documented mutating operations.

•  If-Match: "<integer>" on optimistic case mutations.

•  Webhook only: X-BankSim-Event-Id, X-BankSim-Delivery-Timestamp and X-BankSim-Signature. HMAC requires exact raw-body bytes.

## Shared data and errors

•  Money example: {"minor_units":"250000","currency":"ETB"} = ETB 2,500.00.

•  Timestamp example: 2026-10-24T09:00:00Z.

•  Error: {"error":{"code":"VERSION_CONFLICT","message":"...","request_id":"...","details":{}}}.

•  Tenant-scoped read on foreign ID: 404 to avoid enumeration.

•  Webhook duplicates ACK with HTTP 202 and {"accepted":true,"duplicate":true}.

•  No live-money or real-bank guarantees: all BankSim amounts are simulated.

# PART V — CODING AGENT EXECUTION PROMPT

# Implementation instructions for the coding agent

Use this as the top-level agent prompt when the engineering pack is available in the repository.

— — — — — — — — — — — — — — — — — — — — — — — —

You are the backend implementation engineer responsible for implementing SettleGraph AI + BankSim from the attached execution pack. Build a real, runnable Go implementation, not a design-only response. You must treat the YAML contracts as the source of truth and the requirements below as execution constraints.

## Read and freeze the specification

1.  Read README.md, PROJECT_MANAGER_DELIVERY_PLAYBOOK.md, AGENT_BACKLOG.json, and the entirety of BACKEND_IMPLEMENTATION_BLUEPRINT.md.

2.  Read contracts/settlegraph-public.openapi.yaml, contracts/banksim-internal.openapi.yaml, both JSON schemas, and fixtures/scenario-catalog.json.

3.  Run python validation/validate_pack.py and report the actual result. Preserve existing contract shapes unless tests reveal a clear defect. If you need a change, edit the contract and sample fixtures first and explicitly call it out as breaking/nonbreaking.

4.  Select the first unaccepted dependency-ready SG-### ticket; do not mark a ticket TESTED unless its actual test commands ran. Print a compact plan with the ticket, files to create, acceptance tests and exact commands. Do not spend most of the available budget planning; begin coding.

## Mandatory architecture

•  Go repo, three runnable programs: cmd/api, cmd/worker, cmd/banksim.

•  Two separate PostgreSQL databases: product and BankSim. Product processes have no access to BankSim private ledger DB or evaluator-only endpoint.

•  BankSim models synthetic funds only, two fictional banks and seeded deterministic scenarios with double-entry journals.

•  Ingestion uses authenticated signed webhooks, unique event inbox, normalizer, durable job/outbox path and recovery through provider backfill.

•  Deterministic two-stage reconciliation: order→accepted payment, accepted payment→observed settlement. At most one auto-allocation per eligible record per stage and run; no amount-only match.

•  AI via Bedrock is read-only, optional in offline mode, must cite allowed evidence IDs and never confirm settlement or close a case.

•  REST contract for Next.js and Flutter as supplied, with JWT, org membership, idempotency keys and case version ETags.

•  No real banking credentials, fraud accusations, KYC, external money transfer or reverse engineering of private banking interfaces.

## Build phase by phase; do not skip gates

Implement Gates 0→8 as documented. After each gate:

•  Add deterministic unit tests, integration tests and negative tests for that phase.

•  Execute and capture results for go test ./..., go vet ./..., database migrations and contract checks when tooling is available.

•  Report Implemented, Files changed, Tests run, Failures/blockers, Remaining risk and Next gate with concise evidence.

•  Keep docs/implementation-progress.md, AGENT_BACKLOG.json and docs/risk-log.md updated with real evidence, status, blockers and next ready ticket; distinguish NOT_RUN from PASS.

•  Avoid large rewrites to previously passing financial code and don't bypass tests by weakening assertions.

## Faults must not be faked

•  BankSim's accepted payment must correspond to a balanced, atomic journal posting.

•  Duplicate webhooks must be the same financial event delivered twice, not two transfers.

•  Provider outage must change visibility/availability, not silently remove bank entries.

•  A missing-settlement case may be opened only after the configured virtual grace period and source coverage watermark.

•  Recovery must create an additional reconciliation result and preserve old audit history.

•  The AI schema validation is not sufficient; independently confirm every evidence ID against case snapshot and enforce role protections.

## Frontend/mobile collaboration

Provide mocked example payloads or a running mock server immediately after Gate 0. Preserve snake_case keys, UUIDs, status enums, 202 polling behavior, decimal-string money, case version If-Match, and error envelopes. Never silently rename fields because the frontend and Flutter applications depend on them.

## Priority if hackathon time becomes short

Must ship: demo login → create scenario → accepted payment → signed event ingest → deterministic reconciliation → delayed-settlement case → dashboard/case read → evidence-linked investigation (offline stub acceptable if explicitly marked) → reviewer decision → late settlement and replay. Prioritize correctness and end-to-end evidence over optional S3 CSV import, additional wallet providers, push notifications and production Cognito.

## Definition of done

Do not claim feature completion unless implementation exists and specified tests have actually executed successfully. No hidden ledger access from SettleGraph. No external network/model dependency may prevent a deterministic local demo. Record cloud-integration assumptions and real AWS availability separately. Create production-facing deployment instructions only once local business behavior has passed the scenario suite.

Begin with Phase 0, and continue in order through the gates without asking the user to repeat requirements already defined in the execution pack. If a missing input is essential and genuinely blocks execution, state the blocker and implement the documented offline fallback where possible.